## Slide 1: SOFTWARE DEVELOPMENT LIFE CYCLE
Notes: Hey everyone.
In this lecture,
I'm gonna give you an overview
of what the software development lifecycle is,
and why it's important
for you to realize
the different methodologies
available within it.

## Slide 2
Notes: So the first step is to realize business analysts are here to make changes within companies, right? We know that.
From previous lecture we dove in and understood that business analysts are there to define the needs, recommend the solutions and deliver value, deliver a change.
The software development lifecycle is ultimately the processes in which that change takes place.
There's a lot of different methodologies
that have grown throughout time,
utilizing different industries
and for different types of projects.
So what I wanna do
is make sure I give you the overview
of all those different methodologies.
That way, regardless of what methodology,
the company you get hired at uses,
or the company you currently work for uses,
you at least have a good understanding
of what that methodology means,
the pros and the cons to it,
as well as the other methodologies
that are available out there,
and what they utilize.
Most companies have one methodology
that they stick with.
Every once in a while,
you'll have kind of
two different methodologies
based on the kind of team you're with.
But for the most part,
companies will go with one methodology
and that will be their
kind of go-to methodology
as they work through.

## Slide 3: Common Misconception
Software Development Life Cycle (SDLC)
vs
Systems Development Life Cycle (SDLC)
Notes: So let's kind of break
this down a little bit.
The first thing is,
there's a very common misconception
and rightfully so.
So there's a term of
software development lifecycle, SDLC,
and systems development lifecycle, SDLC.
Kind of confusing
when the acronym is the same
and people refer to them both as SDLC.
But there are some
pretty key differences
as we kind of look at them.

## Slide 4: SDLC vs SDLC
Notes: Guys, Venn diagram here.
So SDLC verses SDLC:
In the inner circle,
you're gonna see the
software development lifecycle.
Software development lifecycle
is walking through the different phases
of requirements in designing,
developing, testing, deployment,
and then maintaining that software.
So really, that's a more confined
type of lifecycle,
because it's all about
creating a software
that will help enable that change
that will help deliver that value.
The systems development lifecycle
encompasses all of the
software development lifecycle stages
but includes some additional things
like managing the people
and the processes,
the physical architecture,
handling all of the training
and the organizational announcements
about that particular software development lifecycle.
So as you kind of look at this,
just have a clear understanding of it
when you hear
software development lifecycle,
which is what we're gonna be
talking about today,
or think looking at it
in a streamlined of implementing
or changing a particular software application
or suite that will help
to enable that change.
And we'll deliver that value
at the end of the project.
The systems development lifecycle
is more of the big picture
that's encompassing the whole thing,
not only the software,
but also how are we gonna deliver that
to our people?
Who is it all affecting,
and making sure that where they have
necessary training and architecture
in place to handle it.

## Slide 5
Software Development Life Cycle (SDLC)
Process used to plan, create, test, and deploy an information system.
Notes: So we're talking about
the software development lifecycle
in this particular lecture.
So software development lifecycle
is the process used to plan,
create, test, and deploy
an information system.
So that's very important
for you to understand is,
this isn't just about going out there
and deploying something.
There are steps that you need
to work through;
plan, create, test,
and then deploy.
So that's what we're gonna be
working through
with all the different methodologies.

## Slide 6: General SDLC Steps
Gather Requirements
Design Solution
Development
Deploy
Maintenance
Notes: The general steps for a
software development lifecycle.
And again, these change a little bit
based on the methodology you look at,
maybe the order changes,
or how many times they're,
they're hit on
in a particular project.
But the key thing is the first step
is gathering requirements.
You need to understand the business need
and you need to understand
the user requirements.
You need to understand
what ultimately needs to happen
in order to produce the greatest value,
understanding what their current process is,
their current systems,
understanding what that
to-be system looks like
and being able to do gap analysis
to fill that in.
You then wanna design a solution
to fill that gap, ultimately.
Whether that's changing
the current software,
or buying a piece of software
and configuring it
to meet your needs,
or maybe even
custom building that software.
You need to design a solution
that meets those needs.
The third step is going through
and developing that,
doing coding changes,
whether it's actual coding,
whether it's configuration,
there's development that's gonna be needed
to make that software
work for that company.
And to realize the benefits
that they're looking to achieve.
The fourth step is deploying.
So software is no good
until you roll it out to users.
And deploying it is
giving it to users in a production,
a live environment,
and having them utilize the system.
So now they're working through
and using that system.
And that company is starting
to realize those benefits
and the reasons that system
was put into place.
And then the fifth and final stage
is just maintaining it.
A software system,
there's gonna be,
there's gonna be bugs
that are brought up.
But more commonly,
there's gonna be changes
that the business is
and as that's going through
that then there has to be some maintenance
to the software package
to keep up with those changes
and make sure that the software
continues to meet the business's
ever-evolving needs.

## Slide 7: Methodologies
Waterfall Model
Spiral Model
Incremental Model
Prototyping
Agile
  Scrum Model
  Rapid Application Development (RAD)
Notes: So some of the methodologies
we're gonna talk about
are the waterfall methodology,
spiral methodology,
the incremental model, prototyping,
and then two different agile methodologies,
the scrum model,
and the rapid application deployment,
also known as RAD.
So those are the key methodologies
we're gonna,
we're gonna touch on
and make sure you have
a good understanding.

## Slide 8: Which methodology is the BEST?
Unfortunately, it’s
not that easy
Notes: So the question that I get asked
all the time,
what methodology is the best, right?
There's gotta be one that's,
that's better than all the others.
And the truth of the matter is,
it's not that easy.
The methodology needs to fit the business,
and it needs to fit
the particular project
and the project team.
So as we work through every methodology,
we'll go through a dive into exactly
how that methodology works.
And then we'll also talk about the pros
and the cons of the methodology
and when it's best used,
by what companies,
also by what project teams
and what are those key components?
So that way you're able
to help understand
what methodology is the best
based on the particular need
of that business in that project.

## Slide 9: Waterfall Model
Notes: One of the first software development life cycles,
ever created, was the waterfall model.
This methodology even though it's one of the oldest,
and it's considered the traditional model,
it definitely still is in use today.
I'll give you more details about what it is, what it does,
the pros and cons,
and what the best scenarios are to utilize.

## Slide 10: Waterfall Model
Linear progression
“Traditional” model
Next phase begins once previous phase is complete
Each phase begins with previous phase’s output
No process to go back to previous phase
Fully planned, including time schedule and budget
Extensive written documentation and formal approval process
Notes: So first off, all about linear progression.
You're working from one phase, into the next phase,
into the next phase, into the next phase,
and you do not go on to go from your phase one to phase two,
until that phase one is complete.
So, each particular phase or stage begins
with the previous stage's input.
So let's kind of work through this a little bit.
The first stage or phase is the requirements phase.
So we'll break these down a little bit further
on the next slide,
but I wanna give it to you at a high level
and give you an overall understanding
of what the waterfall model means.
So after the wire, the requirements stage,
you move into the design stage.
So the requirements have some type of requirements document,
that is output of requirements, and it's given to design.
Once the design stage is in full effect,
the output of design is a design document,
and that's pushed out to development.
So then the coding, the development's done,
and the end result of that is the software
that's pushed into testing.
The testing is worked through and is done,
that's pushed into deployment,
and after the deployment has been completed,
that's goes into the phase of maintenance.
So as you can see here, the waterfall model has its name
because it trickles down.
The water starts at requirements
and flows over the edge of that stage as it completes
on to design, and it goes all the way down
through the waterfall,
and one of the pieces to this is water cannot go back up,
so there's no way in the waterfall model
to go from requirements to design
and then back up to requirements.
Can you do it?
Sure you can,
but really, what you're doing is you're basically,
you're not just, oh, let's go back up to requirements quick
and redo some of this, it's,
we need to pull the whole project back up a phase, right?
We need to rewind and go back a stage before we can move on,
which can really make projects go long.
One kind of nice thing about is it,
it's a fully planned model.
So as you start a project,
you know what those phases are gonna look like,
and you can put a pretty good project plan together
to look at the time schedule as well as a budget
for what that project is going to take.
You know that when you get done with the requirements,
you move into design, to development,
and you're only gonna run through the full process once,
so it makes it a little bit easier to fully plan out,
as well as in the waterfall model,
since you move from requirements, to design, to development,
you have much more extensive documentation
so you have great documentation that's utilized
and that it comes out of this model.
And one other piece with that is
there's a formal approval process.
So as you get done with requirements
before you go onto design,
there's a formal requirements approval
by the business users,
or the stakeholders and the project sponsor.
Once we get into design, once it's through design,
there's a formal approval.
So you use them as toll gates or stage gates, if you will,
that you can't move on to that next stage or that next phase
until it's been approved.
So that's definitely very, very helpful.

## Slide 11: Waterfall Model
Notes: Now let's go into
and really dissect all the different stages
and understand fully what we're doing
in those particular stages.

## Slide 12: Waterfall Model
Business needs analysis
Elicit and document requirements
Notes: So we'll start with the requirements phase.
The first thing is business needs analysis.
So as a business analyst, you're diving in to understand
what are the business needs, and then you want to elicit
and document their requirements.
To understand what their need is, document the requirements
of what their solution needs to incorporate
or have accounted for.

## Slide 13: Waterfall Model
Design solution to meet requirements
Determine hardware and system requirements
Split design into segments
Notes: Once you've got all that completed,
and that's a very long pole phase going through that piece
and getting everything documented,
you move into the design phase.
And this is where you design the solution
that will meet those requirements,
using the requirements as the input,
you design a solution that will meet it.
You also are determining hardware
and system requirements in this phase
and then you're splitting the design into segments
or pieces, and that way, it'll be easier
when you work through your development.

## Slide 14: Waterfall Model
Develop/code each segment based on design
Developers unit test each segment
Notes: So let's go, we've got a, taking a step back,
we've got a design document, we get that approved,
then we move into the development phase.
The development phase is really where we develop
and we code each segment based on the design.
So we take each of those pieces, we break it up,
and now we're coding on them.
And then the developers are working
through their unit testing
and ensuring that everything's meeting the requirements,
meeting that design that they were given,
and that there aren't any bugs in their code.

## Slide 15: Waterfall Model
System test each segment (QA or BA)
User acceptance test each segment (Business)
End-to-end test all segments together as one
Notes: Once that's complete,
we move into an official testing phase.
This is where the system is tested through each segment
that was built, each piece that was broken off,
and this is done by either a quality assurance analyst
or it could be the business analyst or both
that are working through this piece
and working through this testing.
The next phase of testing,
so we're still in the testing phase,
but kind of a next step there is user acceptance testing.
So this is having the business work
through each of those segments,
and ensure they're validating and verifying
that their needs are met,
based on the requirements that were gathered earlier.
And then the last piece to testing is the end-to-end test.
So you've been testing the software in its segments,
in each piece as that was available,
now you need to take all those pieces and put them together,
all the data integration,
all the different inputs and outputs,
and test the system from start to finish
through the process,
and make sure that it doesn't have any bugs or any slip-ups
as each segment is tied together.

## Slide 16: Waterfall Model
Deploy software into production environment
or
Release to market
Notes: Once you're done with the testing stage,
you usually have a testing document that's approved,
as you've worked through testing,
and all your test cases are approved in green
and the business gives you the thumbs up,
you move into deployment.
So this could be one of two things,
one, you're deploying your custom software,
your configured software into a production environment.
So this would be where the software is something
that your business will be utilizing,
generally in the business analyst's world,
for the most part,
this is probably what you're going to be doing,
unless you're working with a company that delivers products
or is a startup company for products.
But the other piece is, you could instead of delivering
to your business users,
you could be releasing it to the market.
So if this is a product
that you're going to be selling out in the market,
to other businesses and companies, that could be that stage
or that piece within the deployment.

## Slide 17: Waterfall Model
Fix bugs with patches/releases
Enhance the product to meet changing business needs
Notes: Once it's deployed, you move into the maintenance phase,
and this is the last phase of the waterfall model.
You're working through and you're fixing bugs
with different patches and releases.
So things that were found that were missed
throughout the different phases, you're working through
and fixing that.
And you're also looking to enhance the product
to meet the ever-changing business needs.
So the business doesn't stop once you've,
you know, the business doesn't say,
oh, yeah, this is perfect this meets our needs,
and we'll meet all of our future needs.
No, absolutely not,
they're saying that this is meeting their needs right now,
but as the business change,
they need the software to be maintained,
and new features and functionality added
to keep up to speed with those changing needs.

## Slide 18: Waterfall Model
+ Clear expectations on schedule, budget, and resourcing needs
+ Extensive documentation helps ensure quality, reliability, and maintainability
+ Progress is easily measured
Inflexible and cumbersome
Long pole from project start to something tangible
Problems are discovered at user testing
Written documentation is never kept up-to-date, loses usefulness
Promotes gap between the business users and the development team
Notes: So let's look through some of the pros
and the cons to the waterfall model.
So starting out with the pros, and at the top the slide,
one really nice thing with the waterfall model
is it sets clear expectations on the schedule,
the budget and the resourcing needs.
So since you're able to plan out the full project,
'cause you know all the phases you're gonna go through
and you know you're only gonna go through them once,
you can really set clear expectations,
set a great project plan to do so.
The second thing is you get extensive documentation,
which really helps to ensure quality,
reliability and maintainability within that system.
So you have documentation that can be utilized
in that maintenance phase.
So if somebody says, "How does this work?"
They can go look at the documentation,
and have a good understanding of how that works,
and have a good understanding of
why that's built the way it's built.
In addition, in the waterfall model,
you can easily measure progress.
So it's very easy to know, are we in the requirements phase?
Are we in the testing phase?
Are we in the deployment phase?
You can really easily see that you've kind of worked through
and how far you're into the project.
So you can really measure the progress very easily.
So now looking at some of the cons to the waterfall model.
One of the biggest cons and I think this is the reason
that other methodologies were spun off of this is,
it's very inflexible, it's very rigid.
You have your phases, you have your stages,
and you're gonna work through them one by one by one,
you can't go back up
and you're gonna work all the way through it one time
from the top to the bottom of that waterfall.
So it's very cumbersome to work through,
with it being so rigid and inflexible,
it doesn't help to meet business needs.
The other thing is, there's a long pole
from that project start
to something being tangible for the business.
You kick off that project
and you start understanding the business need
and working through requirements,
all the way through the design,
all the way through the development, and now finally,
in testing, the business gets to see what's been built.
And they may have got little, little keys all along
or clues or maybe been pulled into a demo,
but they don't really get to get their hands on it,
they don't get to see something
and utilize something tangible.
And they just don't even get
to realize any of the benefits of it, right?
They've put in all this time and effort
and they're still testing it.
It's not until deployment,
that they really can realize some of the benefits
of the project.
So there's a long time from that project kickoff,
until the business actually gets to realize the benefits
of that particular software that's been built.
In addition, because the business users aren't really seeing
that product until the testing phase,
a lot of problems aren't identified until then.
So as you work through the requirements,
the business you may have been
the best business analyst ever,
you may have asked all the right questions,
but there are certain things that you may have missed
or that didn't come out in the requirements,
or God forbid, that the requirements have changed now,
the business needs have changed because of that long pole
from start until the testing,
and so in the testing phase, you start hearing a lot about,
oh, well, we need it to have it do this
or where's this feature functionality,
and you start to realize some of those problems
and you can't really go back up to
the requirements phase very easily,
so it poses some issues there.
Another con is the written documentation,
it's great upfront, right?
It's awesome to have this detailed document,
but the worst part is, it's never kept up to date.
Once you get into the maintenance mode,
and quite frankly, even in deployment,
when you're making the last second changes, the bug fixes
and different, maybe little tweaks or enhancements
in that deployment phase,
they're not getting documented in the document.
Maintaining that document,
becomes trying to make that kind of a living document,
a living, breathing document with up to date information
and continually updated to understand
what's that software built
and all the features that are in there,
it's a losing battle,
and very rarely can companies find a good way
to keep it up to date, so over time,
that document gets behind and it's no longer up to date
and it starts losing its usefulness,
because nobody can trust that that document,
houses the information they're looking for.
The one other thing is this model promotes a gap
between the business users and the development team.
So since the business users
are working through the requirements,
and then the development team is working through the design
and the implementation, there's kind of a rift, right?
So the business users, will give you everything
that we need, right?
We gave you all the requirements on such and such a date,
why is it taking you so long to get this done?
And it kind of pits an us versus them mentality
with the waterfall model.
So businesses and companies have to be really careful
when they have this model
to ensure that that wall doesn't get put up
between the business and the IT team.
So those are some of the pros and the cons
to the waterfall model.

## Slide 19: Waterfall Model: When to Use
Clear objectives and solution
Large, complicated, and expensive
No pressure for immediate return on investment (ROI) from implementation
Project team is fully knowledgeable about the solution application
Requirements are stable and will be unchanged through development
Resource constraints
Strict requirement for formal approvals at milestones
Notes: So the next things we're gonna dive into is
when to use it, right?
There's got to be good times to use a waterfall model,
and here are the key concepts
for when to use the waterfall model.
The first thing is you have clear objectives
and a clear solution.
So maybe this is something
that you understand where you need to get to
and you understand the solution you need to build.
So the waterfall model is great,
there's not gonna be a lot of surprises,
you can work from top to bottom,
and it'll be wonderful for you.
Another reason could be that it's a large,
complicated and expensive project.
So you wanna make sure that you're working through
and gathering all these requirements,
so you can architect and design the solution
to meet all those needs,
and there's a lot of complex things that are going on,
so you need to be able to tackle those
and kind of set design meetings
and work through the development and in other pieces,
it's an expensive project
which the waterfall model is fairly expensive to utilize
because of kind of the some of the rigidness to it.
So you know, that's the other piece.
The next thing is,
you wanna use this when there's not really high pressure
for an immediate return on investment on an implementation.
Me personally, I've worked in this field,
as business analysis for quite a few years now,
and I don't think I've ever had a business say,
you know what, take as much time as you need,
we don't need any immediate return on our time
and going through and building these requirements.
So yeah, that's a great time
when to use the waterfall model, but realistically,
there's very little time that there's no pressure at all
on getting a return on investment
in the kind of time that's being invested by the business
to create the solution or to at least help define
the needs and the requirements of the solution.
Another good time to use it is
when the project team is fully knowledgeable
about the solution application.
So again, this comes down to no surprises, right?
They're able to work from top to bottom through the process
and have very few surprises that are coming up.
Maybe they've worked in this particular solution
or application many times before,
such as in the consulting company that I currently work for,
we configure and customize
customer relationship management software,
so both Salesforce and Microsoft Dynamics.
So we utilize their kind of starting platform,
and then we're configuring and customizing
that particular platform for our customers.
We use that waterfall model,
one reason is because we understand the solution,
we understand that product,
and we understand what can and can't be done.
So having us kind of work through
what are their requirements and their needs,
we can then work fairly quickly through that waterfall model
and have very little risk
that we'd have to go up to a previous phase.
Another good time to use this is
when the requirements aren't gonna really be changing.
So a lot of this comes down to no surprises,
because it's there's no good way to go up
to a previous stage or phase,
you know, when the requirements are going to be stable,
you can utilize this.
If this is an unknown or the business isn't very tech savvy,
or maybe you don't do a lot of projects as a project team,
and things are gonna be missed or overlooked,
this might not be the best model for you.
And the next thing is resource constraints.
The waterfall model does a great job to really segment out
when people need to be engaged.
At the beginning,
the business analyst is working with the business
to define their needs, and define their requirements.
Then the business analyst is working with the design team,
whether it's developers or user interface analysts
or whatever, to design that solution
and make sure that that meets the needs.
So now the business is kind of disengaged,
and the business only has to approve that final design.
After the design and you move through the development,
now you only need the business analysts kind of
on the outside, helping answer questions,
but you have the development team engaged.
So again, the business is kind of off doing their own thing,
you have anybody that that isn't actually writing the code
for the particular piece and the deployment,
kind of off doing their own thing,
maybe work in other projects.
So when you have resource constraints,
and you don't have people are available all the time,
for months and months for a project,
this is a good way to kind of segment that out.
And another big reason to use the waterfall model
is when you need strict requirements
for formal approval steps.
So you need to have a requirements approval,
you need to have a design approval,
you need to have testing approval,
when you have to have those certain milestones in there,
those certain stage gates throughout the project,
then waterfall is very useful.
And again, that's the number two reason
that my consulting company,
the consulting company I work for utilizes that.
It's cause we're writing the requirements,
we need did go back to the customer to validate
that this meets the needs.
So I hope that helps explain the waterfall model
and gives you a lot of detail and a lot of information
about kind of the pros and the cons to it.
Even though it's the oldest model out there
in the oldest lifecycle, SDLC, it still is utilized today
and it still has a place.
So definitely need to be comfortable and at least understand
the concepts of the waterfall model
as you're getting into the business analyst world.

## Slide 20: Incremental Model
Analysis
Design
Implement
Iterate
Notes: Hello, everyone.
In this lecture, we're gonna talk about
the incremental model.
This is a model that was developed
after waterfall was identified as being an issue
because of it being very rigid
and taking you through phase by phase
and not allowing you to go back.

## Slide 21: Incremental Model
Combination of linear and iterative approaches
Set of concrete steps (“mini waterfalls”) that are
worked through in an iterative fashion
Allows for easier change of requirements
Focuses on delivering customer value early in the project
Analysis
Design
Implement
Iterate
Notes: The key thing with the incremental model
is it's a combination of both the linear progression.
A waterfall type of progression
where you can only go forward
and an iterative approach,
meaning you circle back multiple times
and iterate through something to complete it.
And the kinda...
The reason that I do this one after the waterfall
is it's very similar because it does what,
what they call mini waterfalls.
You're ultimately working through
a linear progression multiple times.
And so you're working through the different phases.
You can't go backwards,
but then you iterate back to the beginning
and you work through it again.
And what that helps with is
if requirements change,
you can kinda continue forward in the way that you were,
assuming to be doing it,
or your requirements had dictated
you were gonna be doing it.
But then in that next incrementation
or the next iteration,
you're able to go back and adjust those requirements
and adjust that development that was done
as well as you can add additional features.
You can kind of,
"Okay, let's start here.
And then once we get that done,
we'll be able to circle back
and determine what other features and enhancements
we wanna add to the particular product
to get us through, to solve those business needs.
The other piece to the incremental model
is it focuses more heavily on shortening up the long pole
that was in the waterfall model
and really delivering something earlier.
The incremental model, that mini waterfall
it's called the mini waterfall,
because you may not be cutting steps out of it,
but you will be cutting time to complete.
Since you're going through the same steps,
but with less requirements,
knowing that you don't have to get all those requirements,
elicited and documented in that initial run through
that initial iteration,
you're able to go through, get something created,
get something tangible for the business to utilize.
And it just helps a lot with that.
Looking at the little picture that I have,
the little depiction I have on the slide.
I only have a few phases here,
but that's just to show you overall how this works.
You go from an analysis phase
where you're working to identify requirements.
You move that into a design phase
where you're taking those requirements
and you're creating or developing,
designing some type of solution to meet that.
And then the implementation phase
is where you're actually doing the coding, the testing,
and working through that piece.
Once you're done there,
you iterate back through,
and now you're back at requirements gathering again.
And you do that a number of times
until the business feels comfortable.
And the project team feels comfortable
that the end product, that end result
meets those business needs and those initial requirements
that were designated at the beginning of the project.
And then finally you deploy that product,
whether that's deploying it
into a production environment for users
or putting that into some type of marketplace,
if you're looking to sell it.

## Slide 22: Incremental Model
+ Provides early value in the development life cycle
+ Allows for requirement changes between iterations
+ Problems can be detected earlier
+ Can utilize knowledge learned in an earlier iteration
Heavy documentation, especially around interfaces with other systems
Can lose track of the overall business problem
Difficult problems tend to get pushed to future iterations
Notes: What are some pros and cons to the incremental model?
Well, as we stated,
one of the huge pros is
you're able to provide some value early on.
As you've worked through that mini waterfall,
and you've worked all the way through
you've given the business users,
something tangible to look at and to play with
and to see what they like about it,
and then have them be able to come up with additional ideas.
And that goes into the second one
or you can come up with additional requirements
or adjust requirements.
Now that you've seen it,
now that the visual and you're utilizing it,
just helps to be able to work through and say,
"Oh, okay, now that I see that, here's what I wanna adjust
or here's some additional things we wanna do
to build and make sure that we're meeting our needs."
Another thing is your problems can be detected pretty early.
Since you're working through a mini waterfall,
you get to the users and they may say,
"Whoa, Whoa, Whoa, this is nothing like what we wanted,
this we're going in the wrong direction."
In the waterfall, if you remember,
problems are usually detected at that testing phase,
but that is way down the line of that waterfall model.
With the incremental...
In the incremental model,
yes, they're probably detecting it in the testing phase,
but that's not as far down
since you're doing just a very small segment
of those initial requirements
and working through your iterations.
And another pro is that you can utilize knowledge
that you've learned throughout those other iterations.
This is a nice one.
If you don't know the solution very well,
you don't know exactly what you're gonna be doing,
you're gonna be custom building something,
you can say, "You know what?
Let's get something out there
and let's throw something on paper,
get it out there, work it through the full process
and give it to the users, let them look at it."
And then we can learn from that
as to what hurdles we ran into, what's difficult or easy.
And that way, as you move into the next iteration,
you've had that learning, that knowledge.
Some of the cons to it is,
there is still a decent amount of documentation
that's done in the incremental model.
As you're working through, you're still doing analysis.
And then that kind of waterfalls, if you will,
or phases into the next stage of the design
and then that phases into the next stage
of the implementation.
You're still working through
and still utilizing the output
of the previous phase or stage as input in that next phase.
You still get a lot of documentation
and especially around when you're interfacing
with other systems.
And the big problem is
when you're doing small iterations,
you're generally not gonna tackle that huge problem,
that huge data integration.
And so you're gonna have to really document that out
in the requirements,
and that might be an iteration in itself,
where you're adding in that type of data integration
with your system.
The next thing is
when you're iterating through,
you can lose track of that big picture,
lose track of what that business need was,
what that business problem was
that you were trying to solve for.
You're working through iterating, iterating, iterating,
and pretty soon you're like,
"Wait a minute. What were we solving for?"
We're just throwing these features and enhancements
at this product that we're building,
but we have no real end game, end result.
And so you can just iterate forever
and never really get to that deployment.
And the last con, or the last big con is that,
like I had mentioned earlier,
the bigger problems tend to get pushed aside.
"Oh, we'll handle that in the next iteration.
We don't wanna handle that now.
We wanna add the more fun features."
And so those issues and those roadblocks get pushed off
and pushed off to different iterations
and ends up causing you a lot of problems
when you go to tackle it.
'Cause now you have this big system
with all these different features,
enhancements that you've created over multiple iterations
that you're looking to integrate it with.

## Slide 23: Incremental Model: When to Use
Large projects where requirements are not understood
Working in unfamiliar technical arenas
Changing requirements due to rapidly changing technology, such as leading-edge
applications
Business user can be moderately to heavily engaged
Need functional requirements turned into something tangible quickly
Notes: When is it good to use an incremental model?
The big reason you'd wanna use this
is you don't have the requirements very well defined.
It's difficult, users don't know what they want.
They don't know what they don't know.
And so this will be a large project.
And since they don't know,
trying to do a waterfall model would take forever.
You'll be in the analysis phase,
and it would be very hard to get them to visualize it,
understand what you're trying to depict
as well as it would be difficult
for you to be able to pull out the requirements out of them.
'Cause they don't really know what they want.
Any type of large project
where they don't know what they want,
an incremental type of model would work good.
Another one is,
if you're working in unfamiliar technical areas.
We alluded to it a little bit in the pros and cons section,
but if you're working in a solution,
maybe you're working in a product
where you're configuring that product to meet...
Be your business needs.
And you don't know that product real well.
You know, a little bit about the product,
you know what you can utilize it for,
but you don't really know how to get it there.
Well, this could be a good one for that.
"Hey, let's start somewhere.
Let's get used to the product.
And then well, as we work through,
we'll learn stuff and be able to utilize that
in our future iterations."
The next one is if requirements are constantly changing,
like in leading edge applications,
this can work well,
just because you can increment through.
Honestly, there's better methodologies
that you can utilize
for leading edge or bleeding edge technology.
And we'll get to those later.
But this one is one that you can utilize for that
and it will work.
The next one is business users need to be,
moderately to heavily engaged in the project.
Since there's many waterfalls,
you're not segmented like you are in the waterfall model.
The waterfall model has it where
the business analyst works with the business
to develop those requirements.
And then the business analyst works with
the solution designers to design out the solution.
And at that point,
when you're in the design stage,
the business users
are pretty much off doing their own thing.
And they're not having to be engaged in the project
until the approval comes out.
Well, in this one,
since the waterfall is so short,
you're going through your requirements
while the design doesn't take as long,
'cause you're not having to design
for as many requirements.
You need the business to be engaged,
to then approve,
and then you need the business to be engaged right away
because the implementation is not gonna take very long.
They need to be more engaged.
And the level of engagement, whether it's moderate or heavy,
really depends on how long your iterations are.
If you have a two month iteration,
well, then maybe the business users
can be moderately engaged,
but if you have a one month iteration or less,
then they're gonna have to be more engaged.
'Cause you're gonna be moving through requirements analysis,
getting approval on the design,
testing that implementation that was done,
the coding that was done
and you're circling right back to features and enhancements
and analysis phase again.
They definitely have to be engaged more.
And then the next thing is the functional requirements.
You need to be able to turn them into something quickly.
So a good...
When to use this is
when that needs to happen,
when the business needs to be able to see it
and they need to have something tangible
that they can utilize right away.
Maybe there's an urgent need.
They wanna build the software suite
or the software application.
And it's gonna take care of this huge problem.
It's gonna create all these efficiencies for 'em.
But there's one critical component
that needs to be done really quickly.
Maybe there's a government change that's happening
where they're regulating and saying,
"This needs to be done by such and such a date."
This model can work well,
if you need to quickly get something out the door
and deploy or usable and tangible in the business's hands.
That's the incremental model,
very similar to the waterfall model,
but shortens up the phases,
shrinks that down
because it works
with just a segment of requirements at a time
and increments through multiple times,
until it's ready for deployment.

## Slide 24: Spiral Model
Notes: Hey, everyone.
The next software development life cycle
that we're gonna cover is the spiral model.

## Slide 25: Spiral Model
Combination of linear and iterative
Focuses heavily on risk assessment
Minimized risk by breaking a project into smaller segments
Each cycle begins with identifying stakeholders and what success looks like
Each cycle ends with a review and a commitment
Notes: So the spiral model is aptly named.
It is a combination of both linear and iterative.
Linear, because it goes through
the same steps every iteration,
and iterative, because obviously it goes through
these steps multiple times.
So very similar to the incremental approach,
but there are some key differences with the spiral model,
which is the reason that it was developed and created.
The big difference with the spiral model
is it focuses heavily on risk assessment
and risk management.
So this is great for projects that have higher risk,
that could be dealing with governments
or with regulations where there's a high risk,
or even the healthcare industry,
where there's a high risk to the project.
And we need to make sure that the risks are being assessed
multiple times throughout the project,
identifying and mitigating those risks.
So one way that this model reduces some of those risks
is by breaking up the project into multiple segments.
So working through it in a more iterative fashion,
rather than a strict waterfall approach
helps to identify and mitigate risks at a smaller level,
rather than having a huge risk
that could derail the whole project.
So each cycle, we'll kinda get into
a little bit more in the next slide,
but each cycle begins with identifying stakeholders
and identifying what success looks like.
So that's a little bit unique because most of the time,
identifying stakeholders and what success looks like
is one of the first steps to a project
and that maybe gets touched on
as you work back through an iteration.
But the spiral model kind of redoes the whole thing.
They make sure we have the right stakeholders in play,
and we have the bright success metrics
and the business problem identified
as to what we're moving forward.
And they set kind of a mini goal for that particular spiral
as to what the commitments are and how that's gonna look.
And then, each cycle, as I kind of just alluded to,
ends with a review and a commitment after that cycle.

## Slide 26: Spiral Model
Notes: So this is the spiral model.
A little confusing to look at,
but we're gonna go through it in detail
to try to help explain it out.
You actually start right inside of here.
So right here.
And the first thing you're doing
is you're determining the objectives of the project,
which is a key first step,
understanding what that business need is,
what those user needs are.
So you're starting right there
and then you're working into this small little piece here.
So you skip over and you're doing a concept of requirements.
You're understanding what those requirements
would look like,
throwing kind of the concepts together
of what business need is this solving.
You work through the concept of operation.
What will it look like for us
to utilize this particular software application?
Who's gonna be the users and how's that gonna look?
And then you work into creating a requirements plan.
So you do that.
And now you're getting into your kind of
first full cycle through.
So after you've created the requirements plan,
you're doing a risk analysis.
So now you're identifying and solving risks.
It's very important that you don't actually
get into the prototype until that risk analysis is complete.
You wanna understand what those risks are to the project
and mitigate those risks.
So maybe the risks are
that the particular software application your creating
will go in some type of healthcare machine.
And one risk analysis is making sure
that that has a fail safe,
that it can't fail and accidentally pump additional blood
or additional fluids into the person
that's hooked up to the machine.
So you're doing kind of initial risk analysis and saying,
okay, we need to identify and mitigate that
and make sure that that's in play.
And then one of the other unique things with this
is you're going and you're creating your prototype one.
So you're going in and actually doing some pieces
and creating a very, very, very rough prototype.
This isn't gonna be one that's done within code.
This is more gonna be one that's done
kind of written, drawn, something like that.
This is gonna be a rough sketch,
a rough idea of what the software is gonna look like.
You then are working through and defining
what all those requirements are.
So at this point, as you create your first prototype,
you don't know really that much about the requirements.
You kinda have a requirements plan
and an idea of the concept of it,
and you're creating that prototype one just to validate it.
So then you're coming through your requirements
and then you're verifying and validating your requirements.
And then you're creating a development plan.
So this is kind of the key thing here.
You're actually starting to say, okay,
we need to be ready to develop this now,
and we need to do the coding necessary to make this happen.
You also are finishing the,
as you finish that development plan,
you're coming up to the review point.
So this is where you're re-identifying stakeholders.
You're putting the project under review
to make sure that the business objectives
that were originally identified
and the business needs are being solved for.
So you go back through here,
you create your review, you're redoing your objectives.
And then you're working through
the second piece of the spiral.
You're again, doing risk analysis,
identifying those risks, mitigating the risks.
And as you kind of work through each particular spiral,
one thing to look at is the spiral,
the length of time gets longer.
So you're gonna identify more risks
now that you have a better understanding
of what those requirements are.
Now you're gonna get into the prototype.
So this where you're actually going to
probably do a little bit of coding,
a little bit of configuration and work through that.
And now that you've got a good development plan,
and start that piece.
You're then gonna do a draft
and work through the development of the actual product.
So this is where the mainstay of development happens.
And you're working through all of the requirements
that were defined.
You then are verifying and validating
all of those requirements.
As you get here,
now you're getting into kind of planning
that next iteration,
which you need to plan for the testing phase.
So you're finishing up your development,
and now you're working into plan for your testing phase.
Again, you come to the review,
you're re-identifying stakeholders,
ensuring that you have the right people engaged,
and you're planning that next,
and look at the business need,
and you're planning that next iteration through the spiral.
Coming up, again, determining the objectives,
making progress through here,
and then you're identifying solving risks.
And now this prototype you're utilizing
or that you're creating,
is actually an operational prototype.
Meaning that it's one that could be utilized
and is almost the end result of the product.
Then you're working through a detailed design,
you're doing more coding, integration, testing,
implementation, and then you're finally releasing.
So the one key thing is this spiral continues on
and on to work through your detailed design
and to work through your coding and your integration.
So you may have a very tight spiral
where you're working through it,
but each key spirals you're working through a set of the,
basically the waterfall stages that you work through,
which is your requirements, your design,
your implementation, your testing,
your deployment, your maintenance,
and that's really what the spiral is doing,
but it's doing it in a way that you're working through,
you're identifying risks, creating a prototype,
and then moving on to that next phase.

## Slide 27: Spiral Model
+ Accurately manages and mitigates risks
+ Issues are identified and solved early
+ Estimates near the end of the project are very accurate
+ Early involvement from developers increases successful design
Long time to get to finished product
High cost
Relies on special skills to identify and mitigate risks
Very customized solution limits reusability
Notes: So some pros and cons to the spiral model.
One of the pros is it does a really good job
managing risks and mitigating risks.
And we talked about that a lot.
You're identifying it multiple times throughout the project.
You're mitigating it multiple times throughout the project.
So, as you've put more emphasis on it,
you're obviously going to make it easier to mitigate
and to manage those risks.
Another thing is you're able to identify issues earlier.
So as you're working through the spiral,
re-identifying stakeholders,
re-identifying the business need,
you can make sure that you're on the right track.
And also you're able to identify those risks
and you're able to find those problems
and those issues earlier in the project,
which saves you a lot of time and money later on.
You don't want them coming up
as you're finishing up the project.
The next thing is, as you're working through the spiral,
your estimates, as you get into development,
are gonna be really good.
You've done a lot of work to get up to that point,
to work through your requirements in your design,
in your planning.
So your estimates towards the end
on how many more hours, man hours,
or schedule time that's gonna take
is going to be pretty good.
And then the next thing is
you get developers engaged very early
in this type of model.
So you don't have business analysts
that are gathering the requirements
and trying to create a solution
and kind of maybe reaching a little bit
out of their expertise zone
to work through designing the solution.
You have developers early in the project,
they have experience,
they know what they've developed in the past,
they know what's worked and what hasn't.
So having them engaged early helps
to avoid some of those problems
and make sure that the design that was identified
and that was come up with is a successful one.
Some of the cons to the spiral model,
as you can imagine,
this is a long time to get a finished product.
You're creating prototypes,
but they're not really something that can be utilized.
So it is a long time,
you're working through a lot of spirals to get there.
So imagine the waterfall methodology,
and now kind of expanding that even further
in this spiral model,
because you're having to put
a risk identification mitigation in there
on every time you move to the next stage,
as well as reviewing stakeholders and business plans
and planning for that next stage.
So there's a lot of additional time
that gets put into this particular model.
And with that, there's a high cost.
I mean, obviously with more time, more resources,
a higher costs to utilize this model.
Another thing is it relies really heavily
on special skills of somebody that's gonna able,
is able to identify and mitigate risks.
So having just a normal project team try to do this,
that kind of identified mitigating risks,
isn't gonna be something that's done very well
if they're not used to doing that.
So you need some type of person
that's been in risk management,
and that's been in these projects that have failed
or been very similar and they do a good job,
they know kind of what steps it takes
to identify and mitigate those risks.
And then, the other thing that happens is
because you're working through
and kind of building this from the ground up,
the solution ends up usually being extremely custom.
And by making it very custom,
the requirements that you're identifying,
that you're documenting, that you're creating,
and the design that you're you're putting together,
has a very limited chance of being able
to be reused on future projects.
So it kind of that model's not only high cost,
but it also makes you have to, you know,
dump all that work that you've done,
and it's really just, only can be utilized
and realized in this particular application.

## Slide 28: Spiral Model: When to Use
Risk identification and mitigation are extremely important
Medium to high risk projects
Users are unsure of their needs
Prototypes are needed
Requirements are complex
Time and cost are not as important
Little to no experience in project’s area
Notes: So when should you use the spiral model?
So one big thing is,
and kinda goes without saying,
is when risk identification and mitigation are high.
And when that's very important to the project,
you want it to use in medium and high risk projects,
ones that have huge issues,
if you don't identify and correct for that risk
as part of the project.
Another thing is users that aren't sure of their needs.
So this kinda goes with most iterative type of projects
is you don't have to identify all the requirements up front.
As you kind of work through your spirals,
you're able to identify 'em
and kind of utilize 'em as you go.
Another one is if you need prototypes.
So if you're maybe selling this product
and you need to be able to get constant feedback
from outside users,
prototypes are very helpful to do that
and to give something tangible,
have something, somebody utilize it.
There's other reasons that prototypes are very useful
and this type of model does a good job
to create those prototype as you work through.
Another reason is if the requirements are complex.
So you're working through a spiral model,
you've got more time to work through it
and you've got designated sections
where you're able to solve
for some of those complexities.
Time and costs aren't as important
since it can be high cost, long time.
You obviously don't wanna be utilizing this
when the business needs something tangible
in their hands right away,
and they need to be realizing the benefit,
or they have a very limited budget.
And then last but not least,
is the little to no experience in the project area.
So since you're designating so much time
to working through it,
if you don't have a lot of experience in the product area,
it's not gonna affect you as much
because you're able to work
and spend a great deal of time getting that experience,
getting that knowledge and doing your necessary research.
So that's the spiral model.
Definitely useful.
It's utilized in higher risk situations,
but not as utilized in a lot of industries
compared to some of the other models.

## Slide 29: Scrum Model (Agile)
Notes: The next methodology we're gonna cover
is definitely gonna take multiple lectures to go over
just because the concepts are very different
from what we've learned in the waterfall,
the incremental and the other models that we've covered.
So this one is a very unique method and it's called Agile.
So agile was spun off of the waterfall methodology
and it kind of is the competing model to waterfall.
Waterfall is extremely rigid, extremely staged,
and you have to work through one thing at a time.
And it, it takes a long time to get complete with it.
Agile was created to completely throw that away.
They wanted something that could be a more quick
to get something out to the business,
as well as have something
that can deal with requirements changes more frequently.
And that way you can keep up to speed on them
and keep going with the business.
We're gonna talk about two different agile methodologies.

## Slide 30: Scrum Model (Agile)
Uses iterative approach called sprints
Flexible and adaptable, great for the unknown
Values individuals and interactions over processes and tools
Values working software over comprehensive documentation
Values customer collaboration over contract negotiation
Values responding to change over following a plan
One of many different Agile methods including; Extreme Programming, Crystal Clear, Feature Driven, etc.
Notes: And the first one is the Scrum model.
So this is a kind of a subset of the agile framework,
if you will, and that's what we'll cover right now.
So the scrum model uses an iterative approach
and they call them sprints.
So one thing you'll learn with agile,
is they have different terminology
for the different things they're utilizing.
So we'll go over all the terminology.
I'll make sure I explain it all to you.
So if you're going into a company,
or if you work for a company that's using an agile approach,
you get some basics and some background around it.
So again, it uses an iterative approach
and they're called sprints.
So if you look up here on my model,
and the image that I have on there,
it shows you that you come in on that initial red arrow
and the discover, and you work through a design,
which is in yellow.
You go through in the green and you develop,
and then the blue is you test and that kicks you
to the next sprint.
And we'll get more into sprints a little bit later on,
on the next slides.
And a great thing about the agile methodology
in the scrum model in general,
is it's very flexible and adaptable
and it's great for dealing with the unknown.
One perfect example, is Google uses agile.
They use kind of their own methodology,
but they're autonomous driving cars.
They're self driving cars, is all being built on agile.
This is a leading edge technology.
They don't know a whole lot about it.
They need to be flexible and adaptable
to different requirements and things that come up.
And so it helps a lot for them to utilize a scrum model.
Scrum values individuals and interactions
over processes and tools.
So the waterfall methodology is all about processes
and the tools it takes to get there.
The scrum model uses the people and the project team
and interacting with them a lot more frequently
than the processes and tools.
Another thing is kind of the agile methodology
and the Scrum model has a lot less documentation
that's being done.
And we'll talk about that a lot further as well,
but you don't have a big requirements document
that comes out with when you utilize a scrum model.
You have some base requirements kind of written down.
The formality depends on the company
that you're working for, that utilizes this.
Some are very formal and a little bit more detailed.
Other companies use very little to no documentation
that comes out of it.
So it's different, but they really value the interaction.
They also value working software
over the comprehensive documentation.
So we just talked about that.
They don't need documentation,
they wanna get something and get it ready to go.
They don't care to sit back
and make sure that it's all designed and documented
a hundred percent prior to engaging.
The next thing is they value customer collaboration
over contract negotiation.
They want the customer to be there.
They don't want the customer to say, oh, okay,
well, here's the budget and here's what we wanna do.
They wanna say, get in here, Mr. customer,
and let's start working through this
and you can tell us when we're good.
We can work with you and start collaborating with you
and determining how we're gonna meet your needs.
And another thing is they value responding to change
over following a plan.
The waterfall methodology and the linear ones
are very process driven.
You have your step step, step, step.
And agile, while it has some steps, those could change,
they could fluctuate and they like to be able to respond
to change and quickly adjust for that change
rather than saying, oh, we can't do that,
that's not part of our process,
we have to wait until we see our circle
back around or whatever.
So agile in scrum model is much more flexible.
So the scrum model, as I kind of mentioned here
is one of many different agile methods.
The other ones include extreme programming,
crystal clear, feature driven.
And there's actually another one that I don't have listed
that we're gonna be covering today,
which is the rapid application deployment.

## Slide 31: Scrum Model (Agile)
Project team completes sprints
  A short iteration from analysis, development, testing and possibly to deployment of a product. (14-30 days long)
  Uses a subset of prioritized requirements that form a sprint backlog. Requirements are derived from a product backlog
The project team is made of Product Owner, Scrum Dev Team, and Scrum Master
  Product Owner is responsible for the return on investment (ROI).
    Focuses on the requirements, the “what”
  Scrum Dev Team is cross-functional.
    Collaborates to build the product each sprint, the “how”
  Scrum Master is the team facilitator, but has no power.
    Removes roadblocks, sets timeframes, and provides visibility.
Notes: So that's what the scrum model
at a very high level looks like.
So now let's dive into the scrum model a little bit more
and let's understand it a little bit further.
So as you'll see on this slide,
I have different things underlined,
and those are different terms that you're gonna hear
throughout utilizing the scrum model.
So very good to have a good understanding of what they are.
So the first off the project team completes sprints.
So the project team,
a group of people complete these things they called sprints.
It's like their iteration.
So the sprint is a short iteration from analysis,
development, testing and possibly deploying a product.
So the deploying is obviously,
it's gonna be after a number of sprints, most likely,
but the sprints can last anywhere from 14 to 30 days.
And that's a set timeframe.
So whether it's 14 days, that's what your sprints are.
Whether it's 30 days, that's what your sprints are.
It doesn't fluctuate usually a company
has a certain sprint that they utilize
for all their projects or a certain sprint
that they're gonna utilize for this particular project.
So within 14 days or up to 30 days,
you're working through analysis, development, testing,
and you're ready to go with one kind of iterative thing.
And as you can see, that's a very short timeframe.
So what you're doing is you're using a subset
of prioritized requirements.
Obviously you can't give them everything they want
in 14 to 30 days, or why would the other models even exist?
I mean, that's impossible.
But what you can do, is have a prioritized requirement list
and start to work through that.
So the prioritized requirement list
is called the sprint backlog.
And so this is basically the backlog
of all those requirements that were chosen
for that particular sprint and is what was decided
and committed to that could be completed in that sprint.
Another term to know is the product backlog.
And this is all the different current requirements
that people want for this particular product,
for this particular software.
So this is all the products, all the enhancements
and all the features and everything they want
goes in the product backlog, every sprint,
the team gets together, reviews it, plans it,
they determine, okay,
let's take the top 10, 15 requirements,
prioritized requirements, whatever that is,
depending on dependencies and length of time to complete,
they pull it in, they commit to that for their sprint
and they start running.
So we'll get into that a little bit more.
So the project team is made up of the product owner,
which is the business side of things,
the scrum development team and the scrum master.
So the scrum development team is the business analysts
and developers, designers, that whole development side
and the scrum master is ultimately the facilitator
of the sprints.
And so we'll go through it and dive into their roles
a little bit more.
The product owner is responsible
for the return on investment.
They're ultimately the ones that their head will roll
if the product doesn't meet the needs of the business.
They're the ones
that are bringing the business need forward.
They're the ones that are prioritizing those requirements,
and they're determining the "what,"
they're ultimately filling that product backlog
with all the requirements and needs of the business.
And so they're definitely usually a business user
that's being brought in,
and usually it's a subject matter expert
or somebody up in a management, senior management,
somebody that has a very good grasp what that business wants
and needs out of this particular software.
The ScrumDev team is a cross-functional team,
meaning that you're collaborating with business analysts,
with designers, with maybe subject matter experts
in all those different pieces as part of it.
So it's a cross functional team
that you're utilizing and you're collaborating with.
And they're the ones that are really determining the how,
and then making sure that they're able to execute that how
and code for that.
The scrum master is the team facilitator,
they don't have any power.
They're just there to facilitate,
make sure that they're clearing roadblocks,
setting timeframes and expectations,
and they're communicating and providing that visibility
of that project and the status of that project
and those sprints to executive management
or whomever the sponsor is of the particular project.

## Slide 32: Scrum Model (Agile): Artifacts
Product Backlog
  List of features that the business wants, force ranked by the Product
Owner (one #1)
  Anyone can add items, could be user stories or use cases
  Does not contain tasks
Sprint Backlog
  Committed features that will be completed within the current sprint
  Has a deadline to complete
  Tasks are tracked as
    Not started
    In Progress
    Completed
Notes: So let's talk a little bit about what they call artifacts.
So artifacts are their term for some of the different pieces
within the scrum model and actually agile in general.
The first thing is the product backlog.
And we've kind of talked about it a little bit,
but this is a list of features that the business wants
and it's force ranked by the product owner.
So when I say force ranked, I mean,
there can only be one number one.
There can only be one number two.
There can only be one number three.
And trust me, that sounds easier,
it's easier said than done to get somebody
to force rank them.
So if you have a product owner that's able to go through
and actually force rank requirements, that is it,
that's a huge bonus on your project.
And that that's a huge help,
but you need to make sure that they are force ranking them.
Cause you can't have 10 number one requirement
because what happens if you can only complete seven of them
in the sprint, you have no way to know
what seven are more important than the other three.
Another thing about the product backlog
is anyone can add items.
So users may be adding items to the product backlog.
Subject matter experts could be adding items.
People, I guess from the scrum development team,
I've seen add items to the product backlog,
if they've seen something and understand a business need
and how that can be accomplished.
And it could be user stories or use cases
that are utilized
as to basically what that product backlog is.
It could be a user story or use case that's documented.
If you don't know much about that,
you can do some research.
Otherwise, I do have some other other lectures
that cover user stories and use cases.
The product backlog does not contain tasks.
It is simply a list of requirements.
It's not of what tasks need to be completed.
It's not a task list.
It is what requirements need to be completed
to meet that business need.
So now let's look at the sprint backlog.
So the sprint backlog is a subset of the product backlog.
This is the committed features that will be completed
during that current sprint, that 14 to 30 days.
So they take requirements from the product backlog,
usually based on whatever the highest priorities are,
but they may snake some lower priority ones,
if they're gonna be easy to accomplish
and they can squeeze them into that sprint.
And they commit to them and say, this is our sprint backlog,
this is what we're gonna get done in our 14 to 30 days,
they have a deadline to complete it,
obviously at the end of that sprint.
With the product backlog, there's no deadline,
it's just an ongoing list.
And there may be features that are put in there.
And quite frankly, there will be, that'll never be realized.
They'll just keep dropping to the bottom of list.
And they'll never be put in
because it's a good idea maybe,
but it's not really very useful
or the return isn't very high.
And so they get lower priority.
Also with the sprint backlog is since you have a deadline,
you need to track where you're at
on all those different requirements.
You need to track what wasn't started
and what's in progress and what's completed.
So you're working through and identifying
where are those different committed requirements at,
whereas that sprint backlog requirements list at,
And what does that look like and what stage are they in?

## Slide 33: Scrum Model (Agile): Meetings
Sprint Planning – Commit items to the sprint backlog
Daily Scrum – Daily, 15 minutes. Yesterday, today, roadblocks
Sprint Review – Demonstrate product, get feedback
Sprint Retrospective – Inspect last sprint. Lessons learned
Product Backlog Refinement – Adjust, split, and determine dependencies of backlog items
Notes: So we're gonna continue on with the scrum model
and talk about the meetings that take place
as part of the scrum model process.
The first meeting that always happens
is the sprint planning meeting.
And this is where the product team gets together,
and the, excuse me, the project team gets together
and they're committing to items in that sprint backlog.
So they're taking a look at that product backlog
and they're saying, okay, knowing the length of the sprint,
knowing the dependencies of the different items
on the product backlog,
understanding their priority,
what items can we complete in this sprint?
And it's very important that they get this right,
and really the longer the project team
works together project over project,
you try to keep the same team together,
the more accurate they'll become
on what they can complete in those sprints.
Once they've committed to that and they're working through,
they also have a daily scrum meeting.
So this is a daily 15-minute meeting,
generally it's called the standup meeting
and that really means that
you're not sitting around a table,
you're getting together in a room
and you're collaborating.
You don't want it to go over 15 minutes,
otherwise you're wasting time.
And what you do is you go one by one
around all the different individuals
as part of the project team,
and you talk about what did you complete yesterday,
what's in your plan to complete today,
and what roadblocks or issues are you running into.
And that way you're basically understanding
what every single person is working on,
and that scrum master is getting a good feel
as to, okay, are we moving forward.
If they hear that people are working on things
that are maybe away from what they're expecting,
they can call that out and talk about it
and collaborate with it.
As well as if there's roadblocks
or issues that's being ran into,
that scrum master is in charge of making sure
that those roadblocks are removed
and that the team is able to continue forward
without running into any major snags as part of the project.
Another meeting that happens is this is kind of,
so we started with the sprint planning meeting
that happens at the beginning of the sprint,
your daily scrum that's obviously happening everyday,
so that's a repeatable thing
depending on how many days your sprint is.
Once that sprint is done, you do a sprint review.
So you're demonstrating that product,
you're getting feedback from the business,
from users, from the product owner,
and so you have something tangible you're showing,
or you're maybe even letting them click around with it
and play with it a little bit.
You're getting some good feedback.
And then you have what you call the sprint retrospective,
and this is where you're inspecting
that sprint that just got done,
and you're saying, okay,
what went well, what didn't go well,
what did we run into, what problems did we run into
that we need to account for in future sprints,
maybe we took on too much in that sprint,
maybe we took on too little,
maybe we skimped on the testing
and ran into a lot of issues during our demonstration.
Whatever that is, whatever those lessons learned out,
you're working through it in that sprint retrospective
to try to help avoid that in future sprints.
And there's a fifth step,
and this is kind of a step that if you go look it up,
this isn't a common step you'll see,
but this is one that I've seen utilized
and utilized very well in scrum model and agile teams,
and that's the product backlog refinement.
So this is where before you start that next sprint,
go take a look at that product backlog,
go look at everything that's in there
'cause again you could have users throwing stuff in there.
You don't really know the quality
of what's getting put in there.
But you wanna go through and adjust those items,
clarify some of them, maybe you wanna take one
that was put in there and split it up into multiple items
because the idea or the requirement concept
that they put in there is just really large,
and it'll be very difficult to handle that in one sprint.
So you break that up in different pieces
that you can handle and kinda work through that way.
And also you're looking at all the different dependencies.
So there may be requirements that,
okay, for us to do this requirement,
we have to have this requirement also done.
They kind of, they tie in together,
and one can't be done without the other,
or this one can't be done until at least
after this other requirement has been met.
So you're determining those dependencies
and making sure that you got a good idea of that
so as you're getting ready and you commit
to items in your next sprint planning meeting,
you're kinda set up for success.
So those are the key meetings as part of the scrum model.

## Slide 34: Scrum Model (Agile)
+ Flexible and adaptable to changing requirements
+ Gets workable product in-front of the business quicker
+ Promotes collaboration between business and development teams
+ Daily feedback on progress and roadblocks, stops “spinning wheels”
Leads to scope creep due to no defined end date
Relies on commitment of all team members
Challenging to initially adopt and train in an organization
Changing or leaving team members can have a drastically negative effect
Notes: So what are the pros and the cons to the scrum model, right?
We've talked about a lot of pieces
but when is the right time
and where are the good and the bad of it?
Well, the first good is it's flexible
and adaptable to changing requirements.
So as you can notice, you have the product backlog,
the only requirements that have to really be
defined and committed to are the ones
that go into that sprint backlog
that you're working through as part of the sprint.
All those other requirements, it doesn't matter,
they can change, they can fluctuate,
half the requirements can be deleted and rewritten
and it doesn't affect anything in that particular project.
Also it gets worked out in front of the business.
So they get some tangible, tangible products,
something they can see and demonstrate
and possibly utilize really early.
14 to 30 days is nothing.
I mean that's really quick.
And granted that that first iteration,
two, three aren't gonna be grand.
I mean it's gonna be basic stuff,
basic architecture and things set up,
but at least they get to see something
and they could help guide and understand where that's going.
The next thing is it promotes collaboration
between the business and development teams.
So if you remember from the waterfall model,
one of the cons to that is you can sometimes
create a rift or a wall between the business
and between the development teams.
Well, the scrum model really evaporates that wall.
You can't really have that
because you have to work closely together.
That product owner is working with the scrum dev team,
is working with the scrum master.
They're all on one team.
Everybody's helping everybody else out.
There's not one person that's in charge of testing
and one person that's gathering the requirements.
Everybody is working together
to put kind of their heads together
and make sure that the requirements and the product
and the testing and everything is perfect
and they're all kinda chipping in with another.
So it really helps to collaborate between the teams.
As well as you're getting daily feedback on what's going on.
So you're not having people stuck spinning their wheels
whether that's in requirement definition,
whether that's in development or testing.
You're seeing those roadblocks.
Some people as part of a project team
and not in the agile methodology,
they'll sit and spin their wheels for a while before they,
maybe a couple days before they bring it up
and say, okay, I'm having an issue, right?
They try to do their due diligence
to solve it which is great.
But in a tight timeline project,
that can cause you to have to move out
the schedule of the project
and cause the project to no longer
be considered a full success
because the schedule had to move.
Well, this is forcing that in that daily standup meeting,
you're working through and basically every person
is getting called out on what they worked on the day before,
what their plan is for that day,
and any roadblocks they're running into.
So it helps stop the spinning wheels.
Well, it sounds great, right?
What are the common cons to this particular model?
Why do some companies maybe not use it?
Well, one of the key things is,
there's no defined end date, right?
I mean you're working through the scrum model,
and you're working through these sprints
over and over and over and over
but there's not a good time just to say,
okay, we're good, right, we're good enough,
this product's good.
You're always gonna have business needs and requirements
that are gonna be out there.
They're just gonna have less and less and less impact
and return on investment.
So it's hard to really define when that final end date is
and to stop the scope creep from happening
and the scope of the project
continually blowing up and ballooning.
As well as it relies on the commitment of all team members.
So since you're working together
and you're having daily meetings
and you're working through that,
these team members need to be
pretty committed to this particular project.
Most of the time that project team
is only working on that particular product,
and maybe they're working on one other one,
but generally mixing multiple together can cause issues.
So they're working in one, they need to be committed,
and that it includes the business owners as well,
and just getting that level of commitment is tough
for a lot of different businesses to do.
The next thing is it's challenging
to adopt and train all the people in scrum.
So as I'm kind of telling you here,
it's taking two different lectures
for me to give you the basics of how scrum works.
We're not even diving in to actually do it.
I'm just giving you the understanding
of the different terminology
and the meetings and how it works.
Well, to actually do it,
it takes a lot of experience and training to do that.
You also have to train a scrum master.
So it can be challenging and costly to get that set up.
Another reason is if there's any type
of turnover in that project team,
whether turnover for promotion,
moving to a different project team,
or they're leaving the company,
going to a different role, anything like that,
that can have a huge drastically
negative effect on that project.
So those team members are so intimately woven,
it's hard to build or snag another new person
and pull them in and get them engaged
in everything that's going on
and get them to understand
what's happened up to that point
to lead the decisions and discussions.
So it's very hard if you have a team member leaving,
and especially if it's a critical team member
that has a lot of knowledge
of this particular product that you're building.

## Slide 35: Scrum Model (Agile): When to Use
The project is unpredictable and will have changing requirements
Using or creating leading edge technology
Organization as an experienced Scrum Master
Business has experienced resource that can dedicate time to the project
Pressure to produce a tangible product quickly
Little to no concerns on length of project or budget
Development team doesn’t have resource constraints
Notes: So when should you use the scrum model?
When is it good to use?
Some of these will be kinda obvious
based on the pros and the cons,
but when the project is unpredictable
and it's gonna have changing requirements,
the scrum model or the agile model
in general is very good to utilize.
It's also good when using
or creating leading edge technology,
and I mentioned that earlier
when we were talking about Google.
Google uses the agile methodology and the scrum model
because they're constantly evolving
and they're going into areas that nobody's gone before.
And so without having anybody there
in that kind of technology area,
there's gonna be lots of learnings,
the requirements are gonna change very quickly
based on the new knowledge and stuff
that you're learning through each one.
So they're working through the sprint,
learning from it, talking about it, lessons learned,
moving into that next sprint
with that knowledge and ready to go again.
The next thing is if your organization
has an experienced scrum master,
that helps a lot.
The scrum masters are really a key and integral part.
There's actually certifications
strictly for becoming a scrum master.
So it's an integral part of the team,
and somebody that's experienced is very helpful.
So if you have somebody in the organization,
obviously it's a lot easier to utilize the scrum model
if you have a scrum master already there.
Another one is the business has a good resource to utilize
and they have time to dedicate to the project.
So we kinda talked about that a little bit earlier.
That product owner has a lot of control for the business.
If they're misrepresenting the business needs,
if they're not able to dedicate enough time,
that project is gonna likely fail
because the sprints aren't gonna be driven very well,
they're gonna be pulling requirements
out of the product backlog into the sprint backlog,
and they may not be prioritized correctly,
the requirements could be wrong
and they're not gonna meet the business need.
So it's important to have a good business user
that's gonna be engaged and dedicated
or at least nearly dedicated to the product.
The next thing is you can use this when you have pressure
to quickly get something tangible.
If there's urgent need to have something tangible
and something working out there,
this is a great model for it.
Once you get that project set up
in that first 14 to 30 days,
you're gonna have something at least demoable
to show them kind of where you're going with it.
So it's nice to able to kind of work through that quickly.
Another piece is if you don't have much concern
for the length of the project or the budget,
this is a great one to utilize.
Some of the best ways I've seen this utilized
is for internal systems with a business
where this is their main system they use.
So maybe this is a particular software that they've created,
a custom software for their business,
and they just have a team that's continually
evolving and supporting that,
and there's always business needs and changes
that are needed to that product,
and so they just dedicate a project team
to simply support that particular application,
and that application is continually enhanced and changed
to meet those ever-changing business needs.
So when you don't really care about the budget
and you can afford that or it makes sense
and you have that project team available, perfect.
Last is the development team
has to be engaged throughout the project.
So in the waterfall methodology
and some of the iterative methodologies,
the development team is engaging,
doing the development,
and then they're able to back off
and work on other projects or other products.
Well, in the agile methodology and the scrum model,
they can't really back off,
they're engaged as part of that project team,
and they're constantly developing, right?
I mean they're constantly designing
and developing the pieces
because they're developing and designing smaller increments,
much, much smaller increments to work through,
and then they're helping with the testing as well.
So this works really well when the development team
doesn't have resource constraints,
when they have an ample number of developers
to be able to dedicate to the project
and have it worked through.
So that's the scrum model.
I hope that makes a little bit of sense.
Again we've only touched the surface
of agile and the scrum model,
but this will give you the basics that you need
to work through an interview or to start at a company
as a business analyst within the agile world.

## Slide 36: Rapid Application Development (RAD)
Notes: The next methodology that we're gonna cover
is the rapid application development also known as RAD.

## Slide 37: Rapid Application Development (RAD)
Incremental approach
Components and functions are developed in parallel
Developments have tight timeframes
The mini projects are assembled into a working prototype
Feedback is received and prototype is refined
Repeated until product fully meets requirements
Notes: This is another agile methodology,
and you'll see some of the similarities
as well as some of the differences
and the reason that it's its own methodology
compared to agile or the scrum methodology.
So with rapid application development,
it's a very incremental approach.
We're working through things multiple times
and kind of building upon something and making it better.
In addition, the components
and functions are built in parallel with each other.
So we'll go into that in a little bit more detail,
but that is the kind of the number one thing
that separates the rapid application development
from other methodologies.
Developments have very tight timeframes.
So as it goes, kind of without saying,
because of the name, rapid application development,
they need something out the door quickly,
they need a product that's usable, that's buildable,
that's billable, whatever that is,
and they need to get that out the door right away.
As well as these kind of mini projects, if you will,
are pulled together into a working prototype.
So again, we'll cover that a little bit more
as to how they segment out and how they work together.
Feedback is received and a prototype is refined.
So again, we'll talk about that a little bit more
as you work through the process,
you're splitting up the development,
having multiple groups work on it,
you're pulling it together into a prototype,
getting feedback and working back
through additional and incrementing
and iterating back through to build
on that particular product.
And then you keep repeating that
until all the requirements are met,
that business need is solved for.

## Slide 38: Rapid Application Development (RAD)
Notes: So let's look at what the rapid application development,
I'm gonna call it RAD for the rest of the lecture,
what it looks like.
So it starts out with an analysis and a quick design,
and then you get into your iteration
or your increments,
where you're demonstrating, refining, developing.
So you're developing, demonstrating, refining,
developing, demonstrating, refining,
and you're creating this prototype
and you're building on this prototype.
And then once you're complete there,
you work through testing and deployment.
And if you've seen the scrum model or agile methodology
or the iterative methodology,
you'd say, what's the difference with this one?
Are we just moving faster?
I mean, it's the same concept.
You work through analysis, then you're iterating through,
to get a final product,
then testing and deploying.

## Slide 39: Rapid Application Development (RAD)
2
1
3
Notes: Well, here's the main difference.
This is actually
what the rapid application development looks like.
You start out with an analysis and a quick design,
but then once you've done that you then are segmenting out
that particular product into multiple segments.
So independent products, if you will,
that will talk to each other.
And that's done with these different teams.
As you can see in the app, the analysis and quick design,
you have one, two and three.
Those are designating different project teams
or development teams that are working through
and looking to solve their segment of requirements
with a piece of the product.
So ultimately they're working independently
at the same time.
Everybody is working consecutive together.
You ultimately have three different projects
going to pull together one product.
Once everybody's run through
their first iteration or few iterations
and it deemed a good point,
you pull all that together into a working prototype.
So now you need to pull those separate project teams,
all their solutions together, have them work together,
talk and build this prototype
that then can be shown to the business,
where they can get feedback,
they can refine things, they can talk about what they like
and don't like, what needs to change,
additional features and requirements that need to be added.
And then you work back from the prototype
back into the different project teams here.
So you're bouncing back from the prototype as needed
to go back and continue iterating through
to build out all the necessary features.
In the end, you have a working prototype
and that is where you ultimately are taking it
and making it a prototype,
and then turn it into the actual production solution
that's gonna be utilized.
So now that it's a prototype,
if it's the final prototype,
you work through your testing
and all the different project teams are engaged
and then to deployment.
So there is the big difference,
is you split it up into multiple pieces
and then you work on them at the same time.
And that allows you to get
that product out the door much faster,
and hence the name, the rapid application development.

## Slide 40: Rapid Application Development (RAD)
+ Reduced time to develop
+ Increased reusability of components
+ Encourages customer feedback
+ Tackling integration early avoids later issues
Need strong team to identify business requirements
System must be able to be modularized
High dependency on modeling skills
Requires highly skilled developers and designers
Notes: So let's talk about the pros and cons a little bit
of this particular methodology.
Well, the obvious one is it's reduced time to develop.
So it's going to take you less time to develop
when you have all these different people working
on segments and pushing it through,
that timetable, that schedule is gonna be much shorter.
Another thing is you can reuse a lot of components
since you're building this kind of segmented product,
if you will, and you're building this standalone piece,
you're able to potentially re-utilize
parts of that in future products as a piece.
So you can reuse some of those components
and some of those pieces that were built.
It also encourages customer feedback.
So since you're working through that
and then creating a prototype,
showing it to the business and saying,
"Okay, we're 10% into this, but here's our first prototype.
"What do you think?"
You're able to get feedback,
you're able to refine and update the requirements
and whatnot to be able to meet that user need.
So you're able to encourage customer feedback very early on
in the product, rather than way at the end,
in a typical waterfall methodology.
And then you're tackling integration early,
which avoids issues later.
So by pulling it all together into a working prototype,
you're taking all these segments.
And obviously, one of the challenges,
one of the inherent challenges
of all these different project teams working
on kind of separate segments
that pull together in one product
is they're gonna have to talk.
Well, since you're pulling that together into a prototype,
you start solving for that a little bit earlier,
and you start talking integration
with other systems really early
'cause the project teams need to know
if that's part of their particular segment of the product.
So what are some of the cons?
One thing is you need a strong team
to identify business requirements.
Since these project teams, initially,
you're going through the analysis and the quick design,
and then the project teams are splitting out.
You need a person that can identify those requirements
and do it really well
because they're ultimately
supplementing three teams with requirements.
Another thing is you need to be able
to segment or modularize your product.
Some products, it just doesn't make sense.
You wouldn't be able to do it very easily
and be able to break it up into different pieces.
So you need to be able to do that.
If you can't have three standalone independent segments
or modules, there's no way that you can pull it off
with a RAB type of development.
So you need something that kind of adheres to that model.
There's another, a high dependency on modeling skills.
So as you're working through,
you need to have a really good understanding
of how all of these are gonna work together
in a process, in data flow, in an activity flow.
And so, you need to have somebody
or some people that know how to model,
how to do data modeling, activity, modeling,
process modeling, and are able
to kinda pull that all together
and make sure that all these modules can meet
that end result once they're all combined.
And last but not least is,
it requires a highly skilled developer and designer team.
So you're taking lots of developers, lots of designers,
and you're having to split them up.
So there's a lot of resources used
because you have to have these different project teams.
Well, because of that,
you need to have highly skilled people
in each particular team
to help drive that design and that solution.
So this way, this model is very risky
in the sense that you're getting it done really fast,
but you need to make sure you have the right processes
and procedures in place internally in your business,
to be able to make sure that this is successful
and you're not just building three modularized pieces
that can't end up being used together.

## Slide 41: RAD: When to Use
Need a system that can be modularized and completed in 2-3 months
High availability of quality designers for modeling
Large budget
Resources with high business knowledge are available to dedicate to project
Notes: So when should you use the RAD,
the rapid application development?
Well, you need a system up really quickly,
in two to three months, you need something
that can be working and be utilized
and kinda goes with it, but you have to,
as well, you have to be able to modularize.
So a system that can be broken apart
and needs to be done really fast.
Another time when to use it
is when there's a high availability of quality designers
and developers to be able to position them
across the different project teams.
You're gonna need a large budget.
You have a lot of people that are gonna be working
on this particular product,
and you have additional requirements
that are coming out as trying to pull these together.
So you end up paying for the speed.
So not only are you defining what the requirements are
for the business, you now have to split those up.
So it takes time to split them
and then it's gonna take time
to pull them all back together into a working prototype.
And those are just costs
of the rapid application development
that you normally wouldn't hear in a lot of other models.
And last is the resources need
to have a really high business knowledge
and they need to be dedicated to the project.
So since this is moving really fast,
they need quick answers, quick decisions being made,
and they need correct decisions being made.
They need that business user, that sponsor,
that business owner to be driving them
in the right direction,
because if they get going a week at a wrong direction
with three or more teams,
and I'm kind of using the concept of three teams,
it could be 10 teams working together.
You kinda multiply that one week by multiple teams,
and now you've lost three weeks of development
in a time where you are trying
to get this done in record speed and it just doesn't work.
So that's when you use the rapid application development.
So I haven't seen this used a ton in most businesses today.
I'm sure there's gonna be some companies
that need to be quick to marketing certain things
and they have the resources available.
Very big companies may use something like this.
If they need to get something out to compete,
or they at least wanna get something workable
out the door that they can then work through
and help develop and create.
So if this is something,
this would be more something
where maybe a company is trying to get quick to market
and be the first to market a particular product
or system to be able to grab some of that market share
and then kind of work from there.

## Slide 42: Prototyping
Notes: In this lecture, we're gonna cover prototyping.
So prototyping in amongst itself
is not its own lifecycle or methodology.
But I thought it was important that we cover
and explain what prototyping is,
as we have discussed different pieces
of it as we've worked through the different methodologies.

## Slide 43: Prototyping
Iterative progression
Used in conjunction with Spiral, Rapid Application Development (RAD), and Incremental models
Breaks project into segments and creates small-scale mock-ups of the system, called prototypes
Prototypes are iterated until they meet the requirements
Final prototype usually discarded
Business user is involved in the full process
Notes: So starting out, prototyping is used
in iterative methodologies,
so methodologies that are creating something,
you're creating a prototype, basically a mock draft
of what that end result will look like.
And the level of how far it is depends on you know,
kind of how much time was put in prior to prototyping.
And you prototype it, you get feedback,
you get updates, and thoughts.
And then you're working back through
your analysis design development,
to then put that feedback into place
and build the next version of the prototype.
So like I mentioned, prototyping isn't its own methodology.
It's used generally in conjunction with spiral,
rapid application development, RAD,
and the incremental model.
So those are the models that this kind of gets put in with,
it really can get put in with any type of methodology
that has an incremental approach or iterative approach.
Prototyping, you're breaking things down
into smaller segments,
or you're breaking the requirements down
into what's important.
You're then building it and calling it a prototype,
meaning that this isn't the end result.
It's not the the end goal.
And it hasn't really been fully vetted out or tested.
But here's an example of what you know,
we're kind of designing this out to look like
and here's some of the functionality with it.
And they're those prototypes are iterated
through until they end up meeting all
of those user requirements, all those business needs.
Kind of one of the bad parts about it is that,
prototypes are generally discarded.
So you may build a prototype.
They may give you a bunch of feedback,
the users, the business might,
and you may end up scrapping that prototype
and kind of starting over
or going a different direction and design.
So you usually are working through
and discarding prototypes as you go.
And that final prototype is usually discarded
because there's usually some key changes
that need to be made as you get into ready for production.
And so it's kind of a lot of time
that you end up wasting and creating these prototypes.
And one of the other nice things
or one of the other things with prototyping is,
the business users involved.
So you're they're seeing something tangible,
they're working with that particular software,
that product and they're able to give that feedback
and make sure that it's going in the direction
that they had imagined.

## Slide 44: Prototype Model
+ Gives business users a visual of their wants and needs
+ Promotes user participation and communication
+ Allows progress even when unclear requirements
+ Encourages innovation
Very loose approval and control process
Non-functional requirements are tough to identify
Can lead to poorly designed systems
False expectations thinking the system is complete from prototype
Notes: So let's talk a little bit about
the pros and cons of prototyping.
Well, the one thing is it gives users
a visual of their wants and needs.
So you told us this is what your requirements were.
This is how we translated it into something of use,
something tangible, and they can get to see that
and give some feedback there.
It promotes user participation and communication.
So you're not waiting until the end to try
to get some of that communication some of that feedback.
You're promoting it throughout because you're showing them,
"Okay, here's a prototype, what do you think of this?"
It'll allows progress
even when you're unsure of requirements.
So one of the downfalls of a very linear model,
like the waterfall model,
is you can't really start on the design and the development
until you understand all of the requirements, right?
I mean, you have to go through
and you design everything around,
analyze all those requirements, document them
before you move to the design and so on and so forth.
Well, this type of model, this type of iterative fashion,
works where okay, well we know a subset of the requirements.
So let's go and build a prototype knowing that
and we'll figure out those other requirements as we go.
And then encourages innovation.
So as you create that prototype,
then you're getting a lot of people saying,
"Well What if we do something like this?
"However, what if we change this?
"What if we make the user interface different like this,"
and you're able to innovate and keep making
that particular software product better.
So then the end users are extremely happy
with the end result.
So what are some of the cons?
Well, one thing is if you have strict approval processes,
you want to say, okay, at this certain stage,
we wanna approve the requirements that were defined,
we wanna approve the design,
and we wanna approve the coding, there's not very good.
There's not like a, there's not a stage gate,
a toll gate to work through to that next phase.
In an iterative model, on a prototyping model,
you're kind of working through that and you don't,
you don't need to get that formal approval.
So it's very loose approvals.
Another thing is,
non-functional requirements are really tough to identify.
So non-functional requirements are are things
that are not tangible.
It's not clicking a button having certain actions happen.
It's not certain pieces there.
But non-functional requirements could be usability.
It could be security, it could be performance.
And those are generally tough to identify
because you're really saying,
okay, well, here are the needs, here's the needs I need
to fulfill with this particular product.
Here are the particular challenges I have
and here are the features and enhancements
that can take away those challenges.
It's very tough to pull out okay, what,
who needs access to certain pieces of data within the system
and other non-functional types of requirements.
Another piece is that it can lead
to really poorly designed systems.
So as you're kind of starting out, you're starting with
this subset of requirements.
Well, you work with that subset
of requirements you design in a certain way.
But later on maybe two iterations later
you learn some other requirements.
Well, man, if I would have known those requirements at
the beginning, I would have designed
this solution completely different
and you're Kind of too late,
you're too far into the project generally to usually scrap
and start over and redesign the architecture.
So you're having to kind of build on top of it.
So if you've ever worked with a system that's gotten older
and an IT teams tried to keep up with all the changes,
but the systems gotten old and clunky
and there's band aids everywhere,
there's not good documentation,
understanding how everything works.
That's what happens as you're working through
the initial build sometimes in the prototyping model.
And then the last thing is, the business can sometimes think
that, oh, I've got this prototype,
the software that I'm using, it looks perfect.
So we're ready to go, right.
I mean, let's launch this.
But what they don't understand is there's a lot
of back end things that haven't been created for
that prototype that you've built it in a way
that just shows them the feature,
you haven't fully vetted out and built all of the pieces of
that you haven't integrated it with other systems.
And so business owners users can get a little antsy in
the pansy if you will, and want to hey let's push this out,
let's go, this is perfect.
And you have to really curb their enthusiasm and say,
you know, it's not done or we're not ready
to go out at that point.
And so you can get a little pushback there.

## Slide 45: Prototype Model: When to Use
Project objectives are unclear
High pressure to implement “something”
Frequent requirement changes
Minimal resource constraints
No strict approval processes needed
Innovative, flexible designs that need to accommodate future changes
Notes: So when is it good to use prototyping?
But one nice thing as with all iterative models,
it's when the objectives are unclear,
those requirements are unclear,
not really sure where you're going,
you know what the initial requirements are,
but you're not sure kind of how that can evolve.
You have a high pressure to implement something.
So again, another iterative thing, they need something,
we need to see something, some type of prototype something,
this helps a lot with that.
If your requirements are gonna be changing a lot,
that's another reason.
And that's a great thing for any iterative model.
You have minimal resource constraints.
So as you're working through,
you're gonna have this team engaged
and you're gonna have the developers engaged quite often
as you work through these different iterations.
You need to have resources available.
You don't need strict approval processes
since this particular model doesn't have
good approval processes, it's kind of very, very loose,
you want to make sure that there isn't a requirement
or a need to have a strict approval at the different stages.
And then the other reason to use this is
if you want innovative and flexible designs that want
to accommodate future changes.
So if you're working in technology, and you say,
you know what, this is new technology, we're not really sure
where you need to let's go ahead and build this piece out.
And then we'll see where we're at.
You know, in two months, we'll see what technologies become,
what we've learned and learn where to innovate
and where to take this to.
So that's another good time to use the prototype model.