## Slide 1: Understanding the Business Objective
Notes: Hey, everyone.
In this particular lecture,
we're gonna talk about
writing and presenting a business case.

## Slide 2: Understanding the Business Objective
What is the purpose of the project?
What are the goals and objectives of this project?
In the eyes of this project, what is success, and how will it be measured?

## Slide 3: Writing and Presenting a Business Case

## Slide 4: Business Case Basics
What is a Business Case?
Why is it used?
When is it used?
Who creates it?
Notes: But before we actually get into that,
I wanna give you some basics about business cases.
I wanna cover what a business case is,
why it's used,
when it's used
and who creates it.

## Slide 5
What is a Business Case?
A decision-making tool used to determine the effects a particular decision will have on profitability.
Notes: So starting with what is a business case?
Well, the actual definition is
it's a decision making tool
used to determine the effects of a particular decision
will have on profitability.
Ultimately, what that's meaning is
it's a document that's presented to decision makers
and it's giving them options
and telling them,
okay, based on these certain actions,
here's the cost benefit ratio.
Here's the return on investment,
by making a decision one way or another.
Business case is used to identify
and highlight problems or opportunities
that a business can take,
and then the different options they have
and the recommended solution
by the person that's creating the business case.
Ultimately, it's the driver of projects.
Many companies will start projects
solely from business cases that are written.
So they make their employees write business cases.
And that gets put in front of a decision making committee,
a person, a group
where they're saying,
okay, here's all the business cases,
Now, what ones make sense, right?
What ones should we move forward with
based on the return on investment
solving that problem has for the business?

## Slide 6
Why is a Business Case Used?
Intended to convince key decision-makers of the merits of a particular course of action.
Notes: So we alluded a little bit into about,
why is a business case used?
It's really used to convince decision makers
of a certain course of action.
So, a business case is done to identify the problem,
lay out potential solutions
and their cost and their benefits.
But the big thing is, the recommendation, right?
That person is driving and saying,
here is what we should be doing,
and here's how we should be solving this problem.
And we should be taking action to do that.
And here's why.
So it's kind of a
almost a sales technique
to sell the business on investing money,
into solving that particular problem
or working towards achieving that particular opportunity.

## Slide 7: When is a Business Case Used?
A business case is done on nearly every action, but not always in a written format.
The business case is created prior to the project being started. This frames up the return on investment prior to taking the action.
Notes: So the next thing is,
when is it used?
I wanna make sure I covered two things here.
Number one, a business case is really done
on almost all projects.
The only difference is whether it's written or not.
A business case is kind of how you work through,
if you are gonna move forward on something,
you might work through that decision process
first off, okay, what are we trying to solve?
Okay, next off,
what are the different solutions
that we could potentially use to solve that problem?
What's the return on investment?
What's the cost?
what's the benefit to be able to do that?
And then what's the recommended solution?
And so, most of us do that in our head
as we're working through and deciding
if we should be moving forward on a course of action.
But a business case is a formal document that's done
because that document
that's being created
is being created by a person that's not making
the decision ultimately.
So they're creating that document
to sell the decision maker on moving forward,
one, taking some action
and then two taking action in the recommended way they want.
The second thing is,
this is kind of obvious
and I've talked about it a little bit already is
the business case is done prior to a project.
So there's no point in doing a business case
after you're already working on the project
'cause the business is already investing
in that particular project.
But it's done early on usually to get funding,
to get budget,
to move forward and actually kick off
and square up a project to actually move forward
and solve for that.
So that's when it's done,
that's when a business case is used.

## Slide 8
Who Creates a Business Case?
A business case is generally created by a business executive, a business manager, or a business analyst.
Notes: So, who creates it?
It's different company and per industry
and really per project sometimes.
And different companies will have certain
departments or projects that need a business case,
other times they don't.
But in regards to who creates it,
it can be a lot of different people.
The most common people I see create it
are business executives.
So those are upper level management.
This could be VPs.
This could be directors.
So people that have managers
or above reporting to them.
Then you have the business manager.
So this is a person that leads a team.
They could be creating the business case,
or it could be a business analyst
and there's times, there's a roles of business analysts
where they're located more on the business side of things.
And that's what they do.
They're driving forward business cases
to then sell the business on making the improvement
or solving the problem.
And then that business analyst works that project
through to completion.
So the kind of who in this case
for this particular lecture,
we're gonna assume that we're creating the business case,
or at least we're helping create the business case.
So that way you understand
writing it as well as presenting the findings
of the business case.

## Slide 9: 5 Phases to an Effective Business Case
Phase 1 - Initial Analysis
Phase 2 – Determine Potential Solutions Phase 3 – Write the Business Case Phase 4 – Review Business Case
Phase 5 – Present the Business Case
Notes: So there's really five phases
to an effective business case.
And these are the five phases that I follow as I create one.
The first thing is an initial analysis.
So you need to understand what that problem is,
and really work through of being able to figure out
all those different pieces.
The second thing is determining
the potential solutions to the problem.
So not just looking at okay, well here's what I want,
here's the way I wanna go.
You've gotta look at, okay, what are all the,
objective look, what are all the possible options
that we could utilize?
Third thing is actually writing the business case.
So that's actually pretty far down.
You've done a lot of work.
By the time you're writing the business case
a lot of times you're just putting it onto a document
and then I'm going back and filling in the gaps.
Fourth thing is reviewing the business case,
making sure it's good, you don't have any mistakes
and doing all that.
And then the fifth thing,
the final step is presenting that business case.
The whole goal of the business case
and presenting the business case
is to get the business to say yes, we agree
and we wanna move forward with that recommendation
or that project.
So those are the five phases that I utilize
on creating an effective business case.
So now what we're gonna do is actually go through
each of those phases and further break it down
and give you some kind of highlights of things that happen
during that particular phase.

## Slide 10: Initial Analysis
Thoroughly understand the problem or opportunity
Determine high level requirements
Identify data needed to support the business case (ROI)
Validate with decision makers the high level return is worth the potential investment
Analyze likelihood project will be approved and if you should continue
Notes: So first off, phase one.
So the initial analysis.
This is where you're really diving in
and fully understanding the problem or opportunity.
So you need to fully understand it.
You need to understand that that's the root problem,
and you need to define who it's all affecting, right?
And kind of working through and detailing
all the pieces to that problem.
'Cause you want your recommended solution
to be able to solve for all pieces of that,
not just one kind of final
or one little piece of the problem.
The second thing is under the initial analysis
you need to determine some high level requirements.
You wanna get an idea of
what the business requirements are.
And this isn't a full business requirements document
or anything like that.
But this is just some high level requirements,
get an idea of kind of what their business need is.
And you'll be able to determine that
throughout kind of understanding that problem
most of the time, with just a few additional questions.
The third thing is you wanna understand
what data you're gonna need to sell this idea,
and sell the return on investment.
The first thing the business case needs to be able to do
is to convince decision makers to take action.
That's number one.
Regardless of the action,
you just wanna convince them to take action.
Convince them that a problem is there
and that they need to take action.
And the second thing is to convince them
to go towards your recommended solution.
So you wanna identify and get information
or understand where you can get information
to help determine that.
So maybe that's in, maybe the issue is that
the customer service team is solving their cases
way too slow, right?
They're solving their cases within 72 hours.
But as part of the business you have kind of a motto
that you go by that you'll have their customer's case solved
within 48 hours.
And you're not really hitting that mark.
And so now you're going into identify what is causing that,
what is the problem.
And so now you need to look at it and say, okay,
now I need to identify data to help support that.
I need to identify the data
that supports that it's taking 72 hours
and identify what data could be collected later on
to validate that the particular solution
is actually meeting the need that is being driven
from the project.
The next thing is you want to,
after you've got a good understanding of the problem,
you get some high level requirements
and you've understood kind of
how you're gonna support your project
and what data you're gonna need
to define that return on investment,
the next thing is you wanna validate
with some decision makers
that the level of return is worth the potential investment.
So before you actually waste time creating a business case,
you wanna make sure it even makes sense
to go past this point.
Some people will skip this step
and go and create a business case,
and then they'll go to present it and their boss will say
we already know about that problem
and there's a solution that's being created over here.
Or we've already determined that solving that solution
is gonna cost more than the benefit we're gonna get.
That's not good and then you just wasted all this time
creating a business case.
I had one very real example of that
when I was working as a business analyst.
The business wanted me to automate
this process that they did.
And I'm trying to remember exactly what the process was,
but it was a process that they were doing
and there were two users that had to do it once a week.
And the process that they had to follow
was a little bit more of a manual process.
They got a pop up alert that they needed to do it.
And then they had to click a series of like three buttons
and select one option set.
And it took, on average when I timed it out,
about nine seconds for these users to do this once a week.
And so what I was able to do is say, okay,
how much time does that take them in a year?
You know, two users every week, nine seconds,
round that up and say okay,
maybe it takes 10 seconds because
there could be a couple of times
where they're a little slower for whatever reason.
or maybe the system is a little slower.
And then you can figure out, okay,
it takes them a total of an hour, let's just say,
I'm not doing the math, but it takes them an hour every year
to work through this manual process.
And when we looked at potential solutions
the solution that was most evident,
there are really two solutions.
One was do nothing.
And the other solution was to automate the process.
Automating the process was gonna take us
around 52 hours to develop.
Well we wouldn't see a return on investment,
we wouldn't even break even for 52 years.
So at that point there's no point in moving forward.
I didn't have to write a business case or do anything for it
because it's like, well,
there's no reason for us to move forward.
So that's really what you're doing,
you're just validating with some decision makers
that it doesn't even make sense to move.
The next thing is you've gotta do an internal thing
like I did at that point.
I did some analysis to determine does it even make sense
to move forward?
Is this ever gonna get approved?
And in this particular case, it wasn't.
So I just canceled it.
So you just wanna do what I call a sanity check
and just validate that it even makes sense
to move forward from there.

## Slide 11: Determine Potential Solutions
Identify all possible solutions to the problem.
  Benefits
  Costs
  Timetable of project
  Time before a return on investment is realized
  Risks
*One of your solutions should be to do nothing
Notes: So once you're complete with phase one
you move into phase two,
which is where you're actually determining
potential solutions.
So the potential solutions, you wanna determine
all of the potential solutions.
You don't wanna leave out any solutions.
You want to objectively look and say,
here are the possible ways we could solve for this.
And kind of one key at the bottom that I have there is,
and I had it in my example is,
one potential solution should be that you do nothing, right?
It could be that one action is to take no action.
And because there is a cost to taking no action
so you wanna have that as a potential solution
for the project, 'cause that is a very real thing.
The only way that wouldn't be the case
is if maybe a government agency is driving it and saying,
actually no it still would be.
So what I was thinking is
a government agency is driving it saying
for regulations you must meet this particular requirement.
But I guess you still could have a solution to say that
there's no action taking in that
maybe the fines you would receive
are less than would actually take to resolve the problem.
But, besides the point, you wanna identify
all the possible solutions to the problem
and you don't wanna just high level them,
you wanna understand what the benefits are
of that particular solution,
what the costs are of that particular solution.
The timetable of the project you don't need to schedule,
but you just wanna understand are we talking a couple hours,
a couple of days, weeks, months, years, to create that,
and kind of understanding that.
If you're talking bleeding edge technology
that timetable's gonna be pretty long, right,
'cause you're gonna have to do research and development
to determine that.
So giving an idea of timetable.
Then the next thing is
time before a return on investments realized.
So for that example, it would've taken us about 53 years
to break even, before we even made back
our investment on that.
And we all know a system's not gonna last 53 years
so we'd probably be moved out of that system
in a number of years
and we never would have made our return
on that particular issue.
And then the risks, and the risks you wanna identify
are the risks of that particular project.
Maybe your system's not very well defined
and you could break a whole bunch of other stuff, right?
So the timetable is really short
and the costs are really low for it,
but the risks are really high that when we make this change
we don't know exactly what the backend is doing anymore.
And so it could break a bunch of stuff.
So you wanna make sure that that's defined.
So this benefits costs timetable,
time for return on investment and risk
should be done for every single solution
that you've come up with,
including your recommended solution.

## Slide 12: Writing the Business Case
Executive Summary
Problem Statement
Analysis
Solution Options
Cost-Benefit Analysis
Recommendation
Notes: Then you move into phase three
where you actually start writing the business case.
Most companies have a template that you use
for their company.
Some are a little bit more formal,
some are a little less formal,
but they all have the same general concept.
So the key or the six phases, I'm sorry,
the six sections to a business case
that I'm gonna talk about are listed right here.
So the first thing is the executive summary.
This is actually the thing that I write last.
What the executive summary is doing is saying, okay,
for executives that don't have time
to read this whole document,
which could be many, many pages,
here's a summary of everything, right?
Here's a summary, very high level about the problem.
Here's a summary about the kind of quick analysis
that was done.
Here's a summary of the potential solutions
and the recommended solution, right?
And that's just summarized in a couple paragraphs.
The whole point of that is
executives are not gonna have time
to read the whole document.
They need a bird's eye view to understand
the high levels of it,
to usually prepare themselves for coming in
to the presentation of that business case
and deciding if they wanna move forward.
So the executive summary is the thing
at the top of the document,
but that's usually the last thing that's done.
Next thing is the problem statement.
So this is the well-defined problem statement
as to the opportunity or issue that we're having,
that we're solving for.
And this should be very succinct
and very very clear, no ambiguity.
Next is the analysis that you did.
You have some documentation there as to what you did
and what you were looking at and how it went
and what you found.
Then you go into your solution options.
And so this should be listing out those potential options.
I have the cost benefit analysis afterwards.
Sometimes that's rolled in and they want that,
like I had mentioned, in phase two on each solution.
Sometimes they want each solution
and then they want some type of matrice,
matrix or a matrice that has, okay, solution
and here's the cost, the benefits,
and here's when we would get our return on investment.
There's some different forms that people use
and different companies use.
So they all have that,
but it's just a matter of if its own section
or if it's rolled up into the solution options section.
And then last but not least is the recommendation.
This is, what are you recommending?
Here's everything, the problem, potential solutions,
I've done all the research
and here's what I recommend we move forward with.
So that's how you write the business case.

## Slide 13: Review Business Case
Validate problem statement justifies a call to action
Ensure all valid solutions are given
Double check cost-benefit analysis calculations
Objectively dissect your recommendation
Correct any spelling or grammatical mistakes
Ask another person to closely review the document
Get project buy-in of two key stakeholders
Notes: So the next thing you're gonna do
is review the business case.
This is just like a resume.
You wanna make sure that this is good and solid,
otherwise your hard work on this may go to waste.
So you wanna go back through your business case
and you wanna validate that that problem statement
justifies a call to action.
Ultimately that's number one, right?
You want those decision makers to say yes,
we need to take action.
So you wanna make sure that you're portraying that problem
very strongly and backing it up with facts and with numbers.
Second thing is you wanna ensure
that all the valid solutions are given.
You don't wanna leave a solution out
or potential solution out
because it maybe competes with your recommended solution.
You wanna make sure that's listed,
you wanna let that business make the decision
with all the facts.
The third thing is
double check your cost-benefit analysis calculations.
It's really easy to get those mixed up
and that can really throw everything off,
and if somebody points out a mistake in your presentation
your credibility is shot.
So you wanna make sure that that's accurate.
Fourth is you want to
objectively dissect your recommendation.
So after you get all done with all your solutions
take a step back and really objectively look at it.
Don't just go with that option
because that option sounds like the coolest option
and just a project you would really love to run
because that's an area that you wanna get into.
Because you want it to be right for the business.
So make sure you're objectively dissecting
your recommendation.
Obviously correct any grammatical or spelling mistakes.
And then you wanna have another person review it.
So just another set of eyes on it.
You've been looking at it for how many days,
maybe a week or two, three weeks.
So you wanna have somebody else review it.
And then last but not least is
you wanna get buy-in of two key stakeholders.
So this doesn't have to be the decision makers.
You want this to be stakeholders
like usually if you're offering up a project,
you've got a business manager
or somebody that really wants that project to go on,
that's one of the problem people,
one of the people that are dealing with the problem
on a day-to-day basis.
Or it could be users that are dealing with it.
You wanna get a couple of people that back you up
and that have reviewed the business case
and they agree with it.
Because that's gonna give you a lot of credibility
when you go into actually presenting the business case
to the executives or the decision makers.

## Slide 14: Present the Business Case
Remind yourself, they haven’t seen this before
Clearly define the problem and business need to act
Give your recommendation
Explain the return on investment (ROI)
Touch on each risk, but unless asked, don’t dive in deep
Mention your stakeholder backers
Close the presentation summarizing the benefits and ROI
Notes: After you've reviewed it, we have the fifth and final stage
and that's actually presenting the business case.
So the first thing you wanna do is
you wanna remind yourself
that they haven't seen this before.
So you might've sent the business case to them
prior to the meeting, as part of the invite,
which is a good habit to get into.
At least they can review it if they have a little time.
But you wanna go in as if they've never seen this,
they have no idea what the problem is,
they have no idea what the possible solutions are.
Because you've been working on it forever.
It's really easy for you to skip the high level
and just dive right into the details and lose people.
And if they're lost there's no way that they're gonna,
you're gonna get their agreement for funding
of moving a project forward.
With that same concept, you wanna make sure that
in that meeting you're hammering home
and defining that problem
and the need for that business to act.
Just like you want your business case to state that,
that's the first thing.
If decision makers don't see that there's a problem
they're not gonna really listen to your solutions
and recommendations, 'cause they're gonna say
you know what, it's not that big of a problem.
Who cares?
We're just not gonna take action, right?
So you wanna make sure that you're hammering that home
and that you're kind of selling them that there's a problem.
The next thing is give your recommendation.
You don't need to go through everything.
You wanna talk about that and talk about the problem
and then give your recommendation
and then you can talk about the return on investment
for that particular recommendation.
You then, I like to then circle back and say
here are the other options that were being looked at.
Here's the other solutions that we came up with
and here are the reasons I ruled each of them out.
Or here are the reasons that I went with
my recommended solution over that particular solution.
So it just helps people to kind of rule out the other ones.
And sometimes it's really obvious
but it just helps to kind of break that down.
The next thing is you want to touch on each risk.
So if there's a risk touch on it.
You don't wanna deep dive and spend too much time
into the risks that are there.
You just wanna make sure that they're aware
that there's a risk.
And if they have questions, I guarantee you they will stop
and they will ask you to go deeper into that risk.
So just make sure you're touching on it.
Not that you're skating past it, but you're addressing it,
touching on it, and then moving on,
only coming back if they ask you for more details.
You also, to build your credibility
you wanna mention your stakeholder backers.
So those two people that you had review it ahead of time
that agreed with you that this is a problem
and needs to be solved,
and that the solution that you've come up with
is a good one, bring them up.
Hey the business manager Bob
is somebody that I've reviewed this business case with
and he was heavily involved in helping me
come up with the solutions.
He really agrees with this, that this is a problem
and that this solution will solve it for them.
It's gonna make the business a lot easier for them.
And you can kinda mention it.
So it's building on your credibility,
especially if you're having like subject matter experts
or people that are kind of proponents within that business
that helped drive change, positive change.
Then mentioning them will be very helpful
'cause it's gonna help those decision makers say,
you know what, if Bob thinks it's the right thing to do,
it's his department
and he's backed some of the other business cases
that went really well, and we kind of got
good return on investment.
And then the last thing you wanna do is
you wanna close the presentation, summarizing the benefits
and the return on investment
for the recommendation and the action
that you've kind of come up with.
So you wanna end with saying this is really important.
This is gonna help solve that problem that we've defined.
And here's the benefits.
Here's when we get our return.
We get our return on investment within two months
and then everything after that is profit.
We think within the first year
it's gonna equate to X amount of dollars
and saved whatever, save cost,
and then five years, here's kind of where it would be.
And so you wanna make sure that you're ending
with those benefits in that return on investment.
So really that's the overall thing about
the basics of a business case,
and then the five phases that I've kind of come up with
that you work through
as you're writing and presenting a business case.
I hope that makes sense.
I hope that will help you as you move forward
if you ever get pulled into help or to write a business case
that you'll have an idea of kind of what you're having to do
in the process you have to follow to make that happen.

## Slide 15
Notes: Hey everyone, in this particular lecture we're gonna be
talking about project stakeholders.
So we're gonna cover what a stakeholder is,
how and why to identify them as well as give you some tips
on how you can assign responsibilities to stakeholders
to help ensure that they know what's going on
and what their role is throughout the project.
All companies have individuals or groups who are directly
or indirectly affected by activities
and projects done by that company and those people
are called stakeholders.
Stakeholders have an interest or are involved
in the company's decisions and can both positively
and negatively impact their projects.
Well, before we jump in, the first step really is to go
and identify those stakeholders.
We talked at a really high level
that stakeholders are people that are affected by projects
either directly or indirectly but let's dive in
a little bit more and learn about the different pieces
of what a stakeholder could be.

## Slide 16: Identifying Stakeholders
What is a stakeholder?
  Project team members
  Customer
  Suppliers
  Employees
  City/Community
  Professional organizations
  Any individual impacted by the project
  Any individual to support the project
Notes: So what is a stakeholder?
Number one is your project team members.
So the project manager, the business analyst any IT folks
that are engaged, any other business folks
that are engaged in the project, those people are definitely
stakeholders for that project and those are
the most obvious ones.
The next people are customers.
So anybody that's a customer of this particular project,
this could be both internal or external customers,
anybody that's going to be, that maybe is the end user
or that is gonna be receiving the output or putting in input
into the particular project.
Next is suppliers.
So if you have anybody that's supplying you certain things.
If this is a new system they may, there may be changes
that are gonna affect them.
They have to put their orders in a different way
or there's different, maybe there's different service
level agreements that you have with them as to how quickly
their orders will be put in or net terms
or anything like that.
So suppliers are also a common stakeholder.
The fourth most common category is employees.
People that it's gonna kind of point to right away
are executive, management, the president,
the vice president, the CEO, the CFO, those are all people
that are gonna be influencers within the project
because the overall they're making the decisions
for the company.
But this could also include any employees
that are interacting with this particular project,
in this case, a system.
And people that are maybe not even directly interacting
with the system but they have to reference the data
that's put in the system that's all legitimate
stakeholders as part of the project.
Another common one is the city or community.
So if your project has some type of a outward facing piece
to it the city or the community could be affected by it.
If your project is to create a new library for the city
well, yeah, that the city and the community
are gonna be affected so they should have input
as to how this project is gonna go, where that library
is built, what type of features it has
and what are the key things that they're gonna utilize
it for to ensure that as you complete
that project it's deemed successful by all stakeholders
including the city and the community.
The next one is professional organizations.
This could include government, this could include unions.
So any type of organization that could have either influence
into the project.
If you have unions, if you have employees
that are in those unions, they're gonna be influencers
of that project.
The union helps influence the employees
as to what their decisions are and the way they're gonna
lean on certain pieces.
Being able to understand what professional
organizations are stakeholders.
Another example of professional organizations
is, like I mentioned, the government.
If you have something that's dealing with food, or drugs,
the FDA could be engaged and they could be an influencer.
So if you're creating a project to create some new vaccine,
well, you're gonna have to go through some different
professional organizational steps, government
or other entities, that have to approve your work
and so they are definitely stakeholders within that project.
And the last two are a little bit more vague.
Any individual that's impacted by the project
and any individual that's going to be
supporting the project.
So impacted is obviously if we were to build a library,
anybody that would be impacted.
So if we have to tear down a house to put the library there
well that person's, that's house is tore down,
that owns that land, they're gonna be impacted
so they need to be a stakeholder in the project.
And then the supporting piece, if you have a support team
or an IT team or maybe designers or whatever
that are gonna support the project after the fact,
they need to be involved early on as well so they can have
influence and state their opinions as to how
that project goes.
That's what a stakeholder is.

## Slide 17: Identifying Stakeholders
Why identify stakeholders?
  It increases the chances for success
  Additional ideas
  Varied perspectives
  Gains buy-in
  Increases credibility
Notes: Why do you identify stakeholders?
Again, we went at a really high level and we said,
"Hey, it increases the chances of success on a project."
But that's really vague, let's dig
a little bit more into it.
So the more stakeholders you have obviously the additional
ideas you have.
More minds are gonna create more ideas
and more conversation and input.
With more input and conversation you get some additional
ideas of ways you can handle certain problems
or ways you can avoid potential problems or risks
throughout that project.
The next one, and I think this is one of the most important
ones, is you get varied perspectives.
People work with this particular project, this system,
this library, whatever you're doing as part of your project,
people are gonna work with it differently.
If it's a system, those end users that are utilizing
it are gonna work with that system differently
than the management level and they're gonna work with
that system differently than the executives,
they're gonna work different with the system compared
to maybe customers that have a web interface
that are working with the system.
So you get varied perspectives as to all these different
people that can work with the system.
After success, gaining buy-in is the next most important
reason you identify stakeholders.
By gaining buy-in you have users that are actually
gonna adopt the project, they're actually gonna utilize it,
they're gonna be excited about it.
If they don't have buy-in, if they don't have skin
in the game, they're a lot more apt to oppose
whatever you're doing.
Change is hard, change is difficult.
But when you can make change that benefits the majority
of the stakeholders, or all the stakeholders,
it's gonna be a lot easier to sell them on the idea
that this project is really there for them
and it's being built for them.
And the last reason you identify stakeholders
is to increase credibility.
When you involve many different stakeholders
and you're getting all these opinions
from all these different people the outside perspective
is gonna be "Wow, they really care.
They really care about what people think,
they really care about how they're affecting people
and they really are doing the research to ensure
there's minimal impact in being able to get from
the as is process, or the as is system, or wherever
that everything's at today, to the to be process
or the to be system."
So it increases your credibility with everyone,
both internal and external stakeholders as well as anybody
that's just viewing the project.

## Slide 18: Identifying Stakeholders
How to identify stakeholders to my project?
  Walk through anticipated scope/process
    Beneficiaries of the effort
    Directly involved with the beneficiaries of the effort
    Jobs that may be affected by project or results
    Government officials
    Influencers
    Interest in outcome
  Get ideas from stakeholders as you identify them
Notes: So how do you go about identifying stakeholders?
The first way that I always do it is I just walk through
the anticipated scope and the process.
I do this as a solo exercise for myself.
So I'm sitting down, I've already got my project charter
that's kind of explaining what this project is doing
and I'm just walking through what I'm imagining,
how I imagine this project to unfold and what are the steps
that I'm expecting to have in this to be process,
or in this end result of the project.
And as I walk through I'm thinking about,
"Okay, who's gonna benefit from the effort?"
Those are definitely stakeholders.
So that could be employees, that could be customers,
that could be the government agencies, it could be cities
and community, could pretty much be anybody.
So I'm gonna think about, "Okay, who's gonna benefit
from this project?"
Second one is who's directly involved with the people
that are gonna benefit?
So maybe their managers or other people that are directly
engaged with people that are going to benefit.
The third way is jobs that could be affected
by that project or results.
So they may not be beneficiaries of the project
but that project may change a process, or how they work
with things, or how they work with people,
or where they go to work.
And so you need to make sure that you have them included
as stakeholders as well.
The fourth one, government officials.
That kind of goes with the organizations
and you have to walk through and understand,
"Okay, what are the different government agencies
and officials that are gonna be involved
based on those organizations we've identified?"
Any influencers?
So this is gonna be the CEO, the president,
the vice president, the board, anything like that,
where they're the people that are ultimately making
the decisions for the company and regardless
of what that system or project's doing they're gonna be
influencers, they get to make that decision,
they're ultimately the ones that are putting up the funding
potentially to move the project forward.
So those are the ones I'm gonna list.
And then the last but not least is interest in outcome.
So these are the people that are interested
in how this is gonna play out.
And so this one could be the city and the community.
In our previous example where I talked about where maybe
our project is to build a library and so they're interested
in the outcome of where it's gonna be placed
and what it's gonna look like and the features
and benefits it's gonna have.
Once I've done that and I've done kind
of my solo walkthrough the next thing that I do is I bring
my project team together and I share.
Here's all the kind of the stakeholders
that I have, let's brainstorm additional stakeholders.
So sometimes I'll put those stakeholders up on the board
that I've identified prior to it or make just a quick
little cheat sheet on a notebook or on a PowerPoint slide
that I'll share with the project team.
Other times I don't share that information.
So it's really project by project.
And, but really the whole point is I'm bringing the project
team together or a subset of that project team together
to help identify those stakeholders and maybe come up
with some that I've missed in my initial brainstorm.
Once you've done the solo brainstorm
and the team brainstorm the last step that I like to do
is those stakeholders that you've identified,
you probably have 80 to 95, maybe if you're great,
100% of those stakeholders.
But what I like to do then is I like to go to all
of those identified stakeholders, tell them a little bit
about the project, what we're doing, and then ask them
who else could be a stakeholder in the project,
who else could be affected by what we're doing
in this project?
Those stakeholders they're more engaged in what they do
and they know what the people in the groups that they work
with, who is going to be affected by the project.
And by doing that, you're able to uncover areas,
people, groups, where you normally wouldn't even have gone
and asked any questions, gotten any requirements from them
because you maybe didn't even know
that they were gonna be involved.
And so by asking identified stakeholders who additional
stakeholders are you can uncover areas that you weren't even
gonna go to and you have one of those, "Uh-oh," moments,
right at the end of a project.

## Slide 19: Assigning Stakeholders Responsibilities
Notes: Hey everyone, in this next part,
we're gonna be talking about
assigning responsibilities to stakeholders.
This is a really crucial part of your project.
Working through and identifying the stakeholders
is the first step.
The second step is making sure that there's alignment
in the responsibilities those individual stakeholders
will have at different processes
and points within the project.
If you don't assign responsibilities,
you run a lot of risk on the project.
So it's a very good habit to get into
to assign the responsibilities right away.
The way that I like to use and what most people use
is called a raci matrix.
And this is a fairly simple matrix that you can utilize
to assign the responsibilities
and ensure that everybody's on the same page,
as well as it's a visual model
that can be placed into your requirements documents,
and have it there for documentation.

## Slide 20
RACI Matrix: Why is it used?
Critical tool to understand and align the responsibilities of stakeholders.
Notes: So the first thing is to really understand what it is.
And it's a really critical tool to help you understand
the responsibilities of stakeholders.
So throughout a project, different stakeholders are engaged
and have different responsibilities.
And what the raci matrix is designated to do is to identify
those responsibilities early on in the project.
So there's no confusion as you move throughout the project.
And it really helps set the stage for the project
as you move forward.

## Slide 21
RACI Matrix: Why is it used?
Alleviates power struggles
Notes: One thing it really helps to eliminate as power struggles.
So one thing that the the matrix does, as we get into it,
you'll understand that you're able to identify
who's responsible for certain elements
and who's accountable for certain pieces and tasks.
And by doing that and identifying who's responsible,
you eliminate the kind of butting of heads.
There's many times you have multiple teams,
cross-functional teams
that are working together on a project.
And you may have two managers or directors that are,
they're usually they're used to having the power
and they start having a struggle.
So it's better to solve that with a raci matrix
before the project even starts,
then get halfway through the project
and start running into issues with power struggles
or a political game within the company.

## Slide 22
RACI Matrix: Why is it used?
Reduces lack of ownership
Notes: Another thing is kind of the exact opposite.
And that's if you don't tell anybody they're responsible,
or if they don't volunteer to be responsible
for certain aspects, everybody assumes,
everybody else is gonna take care of it.
And so nobody ends up doing it
there ends up being a lot of finger pointing.
And then the task never gets completed.
And as long as the project
which causes it to go over schedule and over budget,
and it looks really bad for the business analysts,
so the raci matrix helps to eliminate that as well.

## Slide 23
RACI Matrix: Why is it used?
Sets clear expectations!
Notes: And the really big thing
and kind of the reason it eliminates all this
is it sets clear expectations.
Everybody knows what their role is
and what they're responsible for
throughout the whole project,
as well as it helps make sure that the business analyst
knows whose role or who, whatever his roles
are throughout the project really makes you sit back
and dictate that prior to that project starting.

## Slide 24: RACI Matrix: An Overview
Notes: So let's dive in a little bit and understand
what a raci matrix looks like.
One quick thing, some people call it a raci matrix,
I've heard it called a Reiki matrix.
I've always called a raci matrix,
and that's what most people call it.
But you can call it whatever you like raci or Reiki,
it's the same concept that we'll dive in here.
So what we're looking at on the screen is just a,
an example raci matrix.
As you can see, here, it's a fairly simple matrix.
It's got some roles as you can tell stakeholders
across the top, the left hand column is your tasks.
And then you kind of have an internal part
with a bunch of R, A's, C's and Is,
and we'll go into details as to what that means
and how you create this matrix.

## Slide 25: RACI Matrix: R.A.C.I.
Responsible Accountable Consulted Informed
Notes: So the raci comes from the letters,
the acronym, responsible, accountable,
consulted and informed.
And what that is, is the different levels
that a stakeholder could have in that project,
whether they're responsible for it,
accountable for it, they're consulted on it,
or they're informed.

## Slide 26: RACI Matrix: R.A.C.I.
Responsible Accountable Consulted Informed
Who is/will be doing this task?
Who is assigned to work on this task?
Notes: So we'll dive into each one of these individually,
just to define it a little bit further,
make sure you fully understand.
So responsible is, who is or will be doing this task.
So who's gonna be doing that.
And then who's assigned to work on the task?
Ultimately, who's responsible
for ensuring that task gets completed?

## Slide 27: RACI Matrix: R.A.C.I.
Responsible Accountable Consulted Informed
Who’s head will roll if this goes wrong?
Who has the authority to sign off the work?
Notes: The next one is accountable.
And this one is, the I like to explain it as,
whose head will roll if something goes wrong, right?
Who's the boss, who's the one that will be in trouble
if that task doesn't happen, as according to plan
and also it kind of comes down to who has authority
to authorize that work?
Who has authority to approve of the work
and validate that that particular task is done
and correctly to meet the overall
business objectives of the project.

## Slide 28: RACI Matrix: R.A.C.I.
Responsible Accountable Consulted Informed
Who can tell me more about this task?
Who are the Subject Matter Experts?
Notes: Then we have consulted.
And this is somebody that's a utilized as part of that task.
They're talked to about that particular task,
but they're not really making any decisions.
They're being consulted, they're telling them,
maybe they're suggesting or recommending
certain ways to handle that particular task or process.
But they're just being consulted on it.
And they're your normal project team members
as well as subject matter experts
that you're gonna kind of say, okay,
what's the best way to handle this or based on experience
or your level of expertise, what's the best way to go?

## Slide 29: RACI Matrix: R.A.C.I.
Responsible Accountable Consulted Informed
Who’s work depends on this task?
Who has to be kept update about the progress?
Notes: And then last, but not least, is informed.
So this is the executives
and the different management levels on certain tasks.
Simply what this is, you know,
whose work is depending on this task.
This could be the end user,
and then also who has to be kept up to date on the progress.
Like I said, that could be executives or management,
who needs to be told about the progress
of the particular task.
So that's what raci, is very simplistic,
and if you remember raci,
and you can pretty much rattle them off,
responsible, accountable, consulted, informed,
very important then you're able to keep those four straight.

## Slide 30: RACI Matrix: Breakdown
Notes: So let's break down the chart a little bit.
It's fairly simple, but I like to explain it up.
So in the orange right across the top there,
that's where your project roles go.
That's your stakeholders.
And that's gonna be your business analysts,
your project managers, your different team members.
It could be your users and executives,
basically all those stakeholders that you've identified
in your previous task of identifying stakeholders.

## Slide 31: RACI Matrix: Breakdown
Notes: Along the left hand column, and now in the orange,
is the actions are the tasks.
Ultimate, those are the things that,
that are being completed.
Project planning, testing, requirements, gathering,
moved to production, all those different tasks
are part of that.

## Slide 32: RACI Matrix: Breakdown
Notes: And then in the middle is your responsibility grid.
And what that is showing is okay,
now if you're looking at a certain column
of that stakeholder and the role of the task,
what is their particular responsibility for that?
Are they responsible, accountable, consulted, informed
or are none of the above for that particular task?