## Slide 1: SOFTWARE DEVELOPMENT LIFE CYCLE
Instructed By: Jeremy Aschenbrenner

## Slide 3: Common Misconception
Software Development Life Cycle (SDLC)
vs
Systems Development Life Cycle (SDLC)

## Slide 4: SDLC vs SDLC

## Slide 5
Software Development Life Cycle (SDLC)
Process used to plan, create, test, and deploy an information system.

## Slide 6: General SDLC Steps
Gather Requirements
Design Solution
Development
Deploy
Maintenance

## Slide 7: Methodologies
Waterfall Model
Spiral Model
Incremental Model
Prototyping
Agile
  Scrum Model
  Rapid Application Development (RAD)

## Slide 8: Which methodology is the BEST?
Unfortunately, it’s
not that easy

## Slide 9: Waterfall Model

## Slide 10: Waterfall Model
Linear progression
“Traditional” model
Next phase begins once previous phase is complete
Each phase begins with previous phase’s output
No process to go back to previous phase
Fully planned, including time schedule and budget
Extensive written documentation and formal approval process

## Slide 11: Waterfall Model

## Slide 12: Waterfall Model
Business needs analysis
Elicit and document requirements

## Slide 13: Waterfall Model
Design solution to meet requirements
Determine hardware and system requirements
Split design into segments

## Slide 14: Waterfall Model
Develop/code each segment based on design
Developers unit test each segment

## Slide 15: Waterfall Model
System test each segment (QA or BA)
User acceptance test each segment (Business)
End-to-end test all segments together as one

## Slide 16: Waterfall Model
Deploy software into production environment
or
Release to market

## Slide 17: Waterfall Model
Fix bugs with patches/releases
Enhance the product to meet changing business needs

## Slide 18: Waterfall Model
+ Clear expectations on schedule, budget, and resourcing needs
+ Extensive documentation helps ensure quality, reliability, and maintainability
+ Progress is easily measured
Inflexible and cumbersome
Long pole from project start to something tangible
Problems are discovered at user testing
Written documentation is never kept up-to-date, loses usefulness
Promotes gap between the business users and the development team

## Slide 19: Waterfall Model: When to Use
Clear objectives and solution
Large, complicated, and expensive
No pressure for immediate return on investment (ROI) from implementation
Project team is fully knowledgeable about the solution application
Requirements are stable and will be unchanged through development
Resource constraints
Strict requirement for formal approvals at milestones

## Slide 20: Incremental Model
Analysis
Design
Implement
Iterate

## Slide 21: Incremental Model
Combination of linear and iterative approaches
Set of concrete steps (“mini waterfalls”) that are
worked through in an iterative fashion
Allows for easier change of requirements
Focuses on delivering customer value early in the project
Analysis
Design
Implement
Iterate

## Slide 22: Incremental Model
+ Provides early value in the development life cycle
+ Allows for requirement changes between iterations
+ Problems can be detected earlier
+ Can utilize knowledge learned in an earlier iteration
Heavy documentation, especially around interfaces with other systems
Can lose track of the overall business problem
Difficult problems tend to get pushed to future iterations

## Slide 23: Incremental Model: When to Use
Large projects where requirements are not understood
Working in unfamiliar technical arenas
Changing requirements due to rapidly changing technology, such as leading-edge
applications
Business user can be moderately to heavily engaged
Need functional requirements turned into something tangible quickly

## Slide 24: Spiral Model

## Slide 25: Spiral Model
Combination of linear and iterative
Focuses heavily on risk assessment
Minimized risk by breaking a project into smaller segments
Each cycle begins with identifying stakeholders and what success looks like
Each cycle ends with a review and a commitment

## Slide 26: Spiral Model

## Slide 27: Spiral Model
+ Accurately manages and mitigates risks
+ Issues are identified and solved early
+ Estimates near the end of the project are very accurate
+ Early involvement from developers increases successful design
Long time to get to finished product
High cost
Relies on special skills to identify and mitigate risks
Very customized solution limits reusability

## Slide 28: Spiral Model: When to Use
Risk identification and mitigation are extremely important
Medium to high risk projects
Users are unsure of their needs
Prototypes are needed
Requirements are complex
Time and cost are not as important
Little to no experience in project’s area

## Slide 29: Scrum Model (Agile)

## Slide 30: Scrum Model (Agile)
Uses iterative approach called sprints
Flexible and adaptable, great for the unknown
Values individuals and interactions over processes and tools
Values working software over comprehensive documentation
Values customer collaboration over contract negotiation
Values responding to change over following a plan
One of many different Agile methods including; Extreme Programming, Crystal Clear, Feature Driven, etc.

## Slide 31: Scrum Model (Agile)
Project team completes sprints
  A short iteration from analysis, development, testing and possibly to deployment of a product. (14-30 days long)
  Uses a subset of prioritized requirements that form a sprint backlog. Requirements are derived from a product backlog
The project team is made of Product Owner, Scrum Dev Team, and Scrum Master
  Product Owner is responsible for the return on investment (ROI).
    Focuses on the requirements, the “what”
  Scrum Dev Team is cross-functional.
    Collaborates to build the product each sprint, the “how”
  Scrum Master is the team facilitator, but has no power.
    Removes roadblocks, sets timeframes, and provides visibility.

## Slide 32: Scrum Model (Agile): Artifacts
Product Backlog
  List of features that the business wants, force ranked by the Product
Owner (one #1)
  Anyone can add items, could be user stories or use cases
  Does not contain tasks
Sprint Backlog
  Committed features that will be completed within the current sprint
  Has a deadline to complete
  Tasks are tracked as
    Not started
    In Progress
    Completed

## Slide 33: Scrum Model (Agile): Meetings
Sprint Planning – Commit items to the sprint backlog
Daily Scrum – Daily, 15 minutes. Yesterday, today, roadblocks
Sprint Review – Demonstrate product, get feedback
Sprint Retrospective – Inspect last sprint. Lessons learned
Product Backlog Refinement – Adjust, split, and determine dependencies of backlog items

## Slide 34: Scrum Model (Agile)
+ Flexible and adaptable to changing requirements
+ Gets workable product in-front of the business quicker
+ Promotes collaboration between business and development teams
+ Daily feedback on progress and roadblocks, stops “spinning wheels”
Leads to scope creep due to no defined end date
Relies on commitment of all team members
Challenging to initially adopt and train in an organization
Changing or leaving team members can have a drastically negative effect

## Slide 35: Scrum Model (Agile): When to Use
The project is unpredictable and will have changing requirements
Using or creating leading edge technology
Organization as an experienced Scrum Master
Business has experienced resource that can dedicate time to the project
Pressure to produce a tangible product quickly
Little to no concerns on length of project or budget
Development team doesn’t have resource constraints

## Slide 36: Rapid Application Development (RAD)

## Slide 37: Rapid Application Development (RAD)
Incremental approach
Components and functions are developed in parallel
Developments have tight timeframes
The mini projects are assembled into a working prototype
Feedback is received and prototype is refined
Repeated until product fully meets requirements

## Slide 38: Rapid Application Development (RAD)

## Slide 39: Rapid Application Development (RAD)
2
1
3

## Slide 40: Rapid Application Development (RAD)
+ Reduced time to develop
+ Increased reusability of components
+ Encourages customer feedback
+ Tackling integration early avoids later issues
Need strong team to identify business requirements
System must be able to be modularized
High dependency on modeling skills
Requires highly skilled developers and designers

## Slide 41: RAD: When to Use
Need a system that can be modularized and completed in 2-3 months
High availability of quality designers for modeling
Large budget
Resources with high business knowledge are available to dedicate to project

## Slide 42: Prototyping

## Slide 43: Prototyping
Iterative progression
Used in conjunction with Spiral, Rapid Application Development (RAD), and Incremental models
Breaks project into segments and creates small-scale mock-ups of the system, called prototypes
Prototypes are iterated until they meet the requirements
Final prototype usually discarded
Business user is involved in the full process

## Slide 44: Prototype Model
+ Gives business users a visual of their wants and needs
+ Promotes user participation and communication
+ Allows progress even when unclear requirements
+ Encourages innovation
Very loose approval and control process
Non-functional requirements are tough to identify
Can lead to poorly designed systems
False expectations thinking the system is complete from prototype

## Slide 45: Prototype Model: When to Use
Project objectives are unclear
High pressure to implement “something”
Frequent requirement changes
Minimal resource constraints
No strict approval processes needed
Innovative, flexible designs that need to accommodate future changes